# SOP-06 — Configuration and Change Management

| Field | Value |
| --- | --- |
| Document ID | SOP-06 |
| Revision | 1.1 |
| Status | APPROVED |
| Owner | Lead Engineer (Richard Watson Stephen Amudha) |
| Approved by | Anita Johan (Managing Director) |
| Approval date | 2026-10-07 |
| ISO 9001:2015 clauses | 8.1, 8.5.2, 8.5.6, 7.5.3 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-07 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — 2026-10-07 |
| Quality assurance | Sheryl Nazareth (QA / MR) — 2026-10-07 |
| Approval record | records/approvals/2026-10-07_AR-2026-001_document_approval.md |

## 1. Purpose

To define what constitutes a configuration item of EchoMind Enterprise, how those items are identified and controlled, and how a change to any of them is proposed, assessed, implemented, verified and reconciled. ISO 9001:2015 8.5.6 requires that changes to production are reviewed and controlled to the extent necessary to ensure continuing conformity; 8.5.2 requires that outputs can be identified and traced where traceability is a requirement.

## 2. Scope

All items that determine the behaviour of a running EchoMind Enterprise instance: application source, container images, model weights, environment configuration, the evaluation corpus, and the deployment topology itself. It covers both the reference instance operated by Ajace AI and customer on-premises installations.

It does not cover customer data held in the deployment's volumes — that is customer property and is addressed separately. It does not cover QMS documents, which are controlled under SOP-01.

## 3. Responsibilities

| Role | Responsibility |
| --- | --- |
| Engineering Lead | Owns this procedure; decides whether a proposed change meets the significance criteria in §6; authorises emergency changes |
| Developer | Proposes and implements changes; records rationale and verification in the commit body; reconciles any container-side hot patch back to source |
| Release Manager | Confirms, before a release, that the deployed images were built from a known source revision (see SOP-08) |
| Managing Director | Approves changes that alter a contractual commitment to a customer |

## 4. Configuration items

A configuration item (CI) is anything whose state must be known for the behaviour of a deployed instance to be explicable. For EchoMind Enterprise these are:

| # | Configuration item | Where it lives | Controlled by |
| --- | --- | --- | --- |
| CI-1 | Application source (backend, voice, frontend, scripts, eval harness) | This Git repository | Git commit history |
| CI-2 | Container image definitions | backend/Dockerfile, voice/Dockerfile, frontend/Dockerfile, docker/ollama/Dockerfile | Git; built by scripts/build.sh |
| CI-3 | Built container images | The Docker daemon on the host | Uncontrolled — see §9 |
| CI-4 | Service topology and runtime configuration | docker-compose.yml, docker-compose.prepare.yml | Git |
| CI-5 | Environment configuration and secrets | .env at the repository root | Not in Git (.gitignore:25-28); no template exists — see §9 |
| CI-6 | Model weights and engines | Named volumes trtllm_hf_cache, ollama_data, and /data/hf_cache inside echomind_data | Populated once by scripts/prepare_offline.sh; no inventory of what a given volume contains |
| CI-7 | Models baked into images at build time | Nemotron streaming STT (backend/Dockerfile:46, voice/Dockerfile:48), Parakeet-TDT (voice/Dockerfile:54), Piper voice files (voice/Dockerfile:66-67), Kokoro caches (voice/Dockerfile:70-78) | The image; changes only on rebuild |
| CI-8 | Piper voice assets mounted at runtime | ./voice/voices bind-mounted to /voices (docker-compose.yml:135) — the only source bind mount in the stack | Git, for the files that are tracked |
| CI-9 | The golden evaluation set | eval/golden/*.jsonl — 52 items across seven files | Git. A change to a golden item changes the acceptance criterion for the product and is itself a significant change (§6) |
| CI-10 | Customer deployment record | Intended: registers/REG-08_Release_and_Deployment_Register.md | Does not exist — see §9 |

CI-5 note. Six secret-bearing variable names are consumed by the stack: HF_TOKEN, TUNNEL_TOKEN, AUTH_SECRET, AUTH_ADMIN_USER, AUTH_ADMIN_PASSWORD, VOICE_AUTH_SECRET. HF_TOKEN is additionally passed as a Docker build argument (docker-compose.yml:53 and :120), so it is present in build layers unless those layers are pruned. There is no secret manager, no use of Docker secrets, and no encryption at rest for .env.

## 5. Branching and commit practice as actually performed

This section describes what the repository shows, not a target.

- Work is committed directly to main. Sixteen local and eighteen remote branches exist, but only two merge commits appear in the whole history (3aed690, 6f4d24e, both dated early in the project); recent work does not go through branches or pull requests.

- The history contains 202 commits from two author identities (git log --format=%an | sort -u returns 2523 and RW2523). Forty-nine of the last fifty commits are by a single author.

- Conventional-commit prefixes (feat(scope):, fix(scope):, docs(scope):) are used on 78 of 202 commits overall — about 38 per cent — but on 38 of the last 40. The practice is recent and improving, not historic.

- Commit bodies carry the engineering record. The prevailing style is a body that states the symptom, the cause, the fix and the verification performed. 724fb98 and 73f0b4f are representative: both name the failing component, the mechanism, and the end-to-end check run afterwards. This is the organisation's real design-change record and must be preserved.

Rule. Every commit that changes behaviour carries a body stating (a) what changed, (b) why, and (c) what was run to verify it. A one-line subject with no body is acceptable only for a change that cannot alter behaviour (formatting, a comment, a document).

Single-developer working means there is no independent review step. This is an accepted constraint of the current team size, not a control; it is recorded as a gap in §9.

## 6. Significance criteria — when a Change Request is required

Most commits do not need a form. A Change Request (forms/FRM-02_Change_Request.md) is required before implementation when a change meets any of the following criteria.

| # | Criterion | Why |
| --- | --- | --- |
| S-1 | Alters retrieval, ranking, chunking, prompting or grounding behaviour | Directly changes what the product asserts to a user; the quality policy treats an ungrounded answer as a top-severity defect (QP-01 §2.1) |
| S-2 | Swaps, upgrades or removes a model (chat LLM, embedding, STT, TTS, reranker, image) | Changes output characteristics, licence position and hardware envelope at once |
| S-3 | Changes how customer data is stored, indexed, exported or deleted | Customer property (8.5.3); affects the offline guarantee |
| S-4 | Changes authentication, session handling, namespace isolation or the permission filter | 73f0b4f shows how a single mis-named environment variable silently disabled an auth gate |
| S-5 | Changes the container topology, base images, volumes or exposed ports | Changes the attack surface and the upgrade path for every existing installation |
| S-6 | Changes a golden evaluation item or the pass criteria in eval/run_eval.py | Moves the acceptance bar; must not be done in the same change as the code it judges |
| S-7 | Affects an already-deployed customer instance, or is required by a customer commitment | Triggers customer communication and a release record (SOP-08) |
| S-8 | Introduces, removes or unpins an external dependency | Supplier control (SOP-09) |

Changes not meeting any criterion are implemented directly under §5 and §7, with the commit body as the record.

## 7. Change procedure

- Proposal. The developer states the problem and the intended change. For a significant change (§6), this is written into forms/FRM-02_Change_Request.md before work starts.

- Impact assessment. The proposer identifies which configuration items in §4 are affected, which of the significance criteria apply, whether any deployed instance is affected, and what verification will be needed (SOP-07). For an S-2 or S-8 change the supplier controls in SOP-09 apply as well.

- Implementation. Code is changed in the working tree and committed to main with a body per §5.

- Verification. The verification levels defined in SOP-07 are run according to what the change touched. A change meeting S-1, S-2 or S-6 requires a golden evaluation run against the running stack; the report is retained as a record.

- Reconciliation. Any container that was hot-patched during development is rebuilt from source (§8) before the change is considered complete.

- Release. Deployment is governed by SOP-08. A change is not "done" when it is committed; it is done when a built image containing it has been released or explicitly deferred.

## 8. Container hot-patching: a controlled exception

Rebuilding the backend or voice image is slow, because the build downloads and warms large model weights (backend/Dockerfile:46, voice/Dockerfile:48-54) and scripts/build.sh:2-4 deliberately serialises the backend build to avoid a BuildKit "file already closed" failure during that download. A docker cp of changed files into a running container, followed by docker commit and a restart, is therefore used for fast iteration — particularly on the voice service.

This is permitted for iteration only, and is subject to the following mandatory rules.

- A hot-patched container is a development state, never a release. It must not be presented to a customer, used to produce an evaluation record, or left running on the reference instance beyond the working session.

- The same change must be committed to the repository and the image must be rebuilt with ./scripts/build.sh (or docker compose build) before the change is treated as delivered.

- Until that rebuild has been done and the stack restarted from the rebuilt images, the running system does not correspond to any source revision and no statement may be made about what it contains.

Evidence for this rule. Commit 724fb98 records exactly this failure mode. The running containers carried docker cp-applied layers; when the images were finally rebuilt from source, three latent breakages surfaced at once — a heredoc inside a RUN continuation that made docker compose build voice fail outright, a setuptools>=82 upgrade pulled in by nemo_toolkit @ git+…@main that removed pkg_resources and broke librosa at build and webrtcvad at runtime, and a boardroom JSON-truncation defect. None of these were visible while the containers were being patched in place. The drift was real, it accumulated silently, and it was only discovered because someone eventually did a clean rebuild.

## 9. Traceability requirement — source revision to deployed instance

ISO 9001:2015 8.5.2 requires identification of outputs where traceability is a requirement. For a product installed inside a customer's perimeter and supported remotely or not at all, traceability from a running instance back to its source revision is a requirement: without it, a customer fault report cannot be tied to code.

Required chain (to be established):

git commit SHA  →  annotated git tag  →  image tag carrying that version

→  build identifier baked into the image

→  the same identifier returned by a backend endpoint

→  the deployment register entry for that customer instance

Present state (updated 2026-10-07): the chain exists from v1.4.0. As at 2026-09-21 none of it did.

| Link | Present state | Evidence |
| --- | --- | --- |
| Git tag | Releases v1.4.0, v1.4.1; retrospective baselines v1.0.0–v1.3.0 for the earlier increments (REG-08 §2a) | git tag; scripts/release.sh |
| Changelog | Generated at each release | CHANGELOG.md |
| Application version | frontend/package.json:4 is "1.4.1"; BUILD_VERSION baked into every built image | backend/Dockerfile:64, voice/Dockerfile:92, frontend/Dockerfile:19 |
| Image tags | backend, voice and frontend are compose-default builds with no image: key, so they are effectively :latest. Only echomind-trtllm:1.2.0rc6 (docker-compose.yml:5) and echomind-ollama:setup (:235) carry a tag | docker-compose.yml:229-234, :47-57, :115-125 |
| Build identifier at runtime | Version, commit and build date reported | backend /api/version, voice /health, frontend /build.json |
| Deployment register | In use | registers/REG-08_Release_and_Deployment_Register.md |

Image tags: the release tags each built image with its version (…:1.4.1); compose still declares no image: key for them, so the compose-default name remains :latest alongside the version tag.

Consequence to state plainly to an auditor: a running instance released from v1.4.0 onward reports its source revision. Instances built before 2026-10-06 cannot be traced this way.

## 10. Configuration of the deployed environment

The deployed configuration is the composition of docker-compose.yml, the host's .env, the contents of the three named volumes, and the bind-mounted voice assets.

- Six services are defined: trtllm, backend, voice, frontend, cloudflared (only with --profile public, docker-compose.yml:255) and ollama.

- Offline by default. HF_HUB_OFFLINE=1 and TRTLLM_SKIP_DOWNLOAD=1 are the defaults for trtllm (docker-compose.yml:27-28); OLLAMA_OFFLINE=1 is set for ollama (:245). A running instance therefore does not fetch models; the volumes must already hold them.

- Configuration drift risk in .env. Because no .env.example is tracked, the required variable set is discoverable only by reading docker-compose.yml. A missing or misspelled variable fails silently rather than loudly: docker-compose.yml:158-161 carries an inline warning that VOICE_AUTH_SECRET must be fed from the backend's AUTH_SECRET, placed there after commit 73f0b4f fixed a defect in which the voice WebSocket auth gate loaded an empty secret and was effectively non-functional.

- Change to deployed configuration is a change to CI-4 or CI-5 and is subject to §6; changing a port, a volume, an auth variable or a model identifier on a customer instance meets S-3, S-4 or S-5 and requires a Change Request.

### 10.1 Security-relevant runtime settings (added 2026-10-07 — REG-04 NC-2026-009)

Application login on the public reference instance was switched off in .env with no record, and stayed off for about ten weeks. Settings in .env and the Cloudflare dashboard are outside version control, so this section makes their changes visible:

- The recorded values of the security-relevant, non-secret settings live in docs/qms/records/runtime/runtime-config-baseline.env (login flags, CORS, rate limit, token lifetime, release identity, GPU/CPU placement). Secrets are never recorded.

- Before and after changing any of them, run scripts/check_runtime_config.sh. Any drift is a change: add a REG-07 entry with the reason, then update the baseline in the same commit.

- Changes to Cloudflare settings (tunnel routes, Access policies) are recorded in REG-07 the same way.

- Independently of this, .github/workflows/public-gate-check.yml checks from outside the network, every six hours, that the public instance still requires a login, and fails visibly if it does not.

## 11. Emergency and hotfix changes

An emergency change is one required to restore service or to remove an active exposure of customer data.

- The Engineering Lead authorises it verbally or in writing; the authorisation is recorded afterwards, not skipped.

- The fix is implemented by the shortest safe route. Hot-patching a container under §8 is acceptable here.

- Within one working day, the change is committed to main with a body describing the incident, and the affected images are rebuilt from source. This is not optional; §8's evidence applies with more force under time pressure, not less.

- A Change Request is raised retrospectively where the change meets §6, and the event is recorded as a nonconformity where it resulted from a defect in our own work.

- Where a credential was exposed, the credential is rotated before anything else (SOP-01 §9).

## 12. Records

| Record | Where it lives | Retention |
| --- | --- | --- |
| Change history for every configuration item under Git control | Git commit history (git log --follow -- <path>) | Life of the product + 3 years (SOP-01 §8) |
| Rationale and verification for each change | The commit body | As above |
| Change Requests for significant changes | forms/FRM-02_Change_Request.md, completed and committed under records/ | As above |
| Release records | forms/FRM-03_Release_Record.md (see SOP-08) | Life of the release + 3 years |
| Deployment register (customer instance → release) | registers/REG-08_Release_and_Deployment_Register.md | Life of the installation + 3 years |
| Emergency change authorisations | The commit body of the emergency fix, plus the retrospective Change Request | 3 years |

## 13. Current state and gaps

| # | Requirement of this procedure | Present state | Gap |
| --- | --- | --- | --- |
| G-1 | Source revision traceable to deployed instance | Tags, changelog, build identity at runtime, version-tagged images, REG-08 (§9) | Closed 2026-10-06 (v1.4.0) |
| G-2 | Change Request form for significant changes | forms/FRM-02_Change_Request.md exists; significant changes are logged in REG-07 | Closed. Form approved 2026-10-07 |
| G-3 | Deployment register | REG-08 in use | Closed — reference instance recorded; no customer installation yet |
| G-4 | Independent review of changes | Single-developer, direct-to-main working; two merge commits in 202 | Open and partly accepted. A second reviewer is not available at current team size; compensating control is the commit-body verification record (§5) |
| G-5 | Hot-patch reconciliation | The rule in §8 is stated here for the first time; it has not previously been a written control, and 724fb98 shows drift did occur | Open. Compliance from the date this procedure is approved |
| G-6 | .env template and secret handling | No .env.example; HF_TOKEN baked into build layers via build args (docker-compose.yml:53, :120); no secret manager, no Docker secrets, no encryption at rest | Open |
| G-7 | Inventory of model-volume contents | No record of which model versions a given trtllm_hf_cache or ollama_data volume holds | Open. A volume populated at two different dates may contain different weights with no way to tell |
| G-8 | Commit message consistency | 78 of 202 commits carry a conventional prefix | Improving. 38 of the last 40 conform; no further action beyond continued practice |

All gaps above are to be carried into ISO9001_Gap_Analysis.md.