AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Design and Development Record — EchoMind (Project 2)

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-31 |
| Title | Design and Development Record — EchoMind (Project 2) |
| Version | 1.1 |
| Issue date | 2026-10-14 |
| Status | Rev 1.1 issued for approval; rev 1.0 approved 2026-10-14 (AR-2026-006) |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Procedure | SOP-05 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — rev 1.1 to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — rev 1.1 to confirm |
| Approved by | Anita Johan (Managing Director) — rev 1.1 to confirm |

# 1. Planning (8.3.2)

Two-month increments, each ending in a version (v1.0.0 Feb → v1.4.1 Oct 2026) and a review with the client or by engineering (EM26-23). Lead Engineer designs and verifies; Project Lead reviews with the clients; Managing Director authorises release.

# 2. Design inputs (8.3.3)

| Module | Functional requirements (EM26-20) | Count |
| --- | --- | --- |
| 2025 appliance | FR-2025-01, FR-2025-02, FR-2025-03, FR-2025-04, FR-2025-05 | 5 |
| Platform | FR-PL-01, FR-PL-02, FR-PL-03, FR-PL-04, FR-PL-05, FR-PL-06, FR-PL-07, FR-PL-08, FR-PL-09 | 9 |
| Knowledge chat | FR-KC-01, FR-KC-02, FR-KC-03, FR-KC-04, FR-KC-05, FR-KC-06, FR-KC-07, FR-KC-08 | 8 |
| Live transcription | FR-LT-01, FR-LT-02, FR-LT-03, FR-LT-04 | 4 |
| Silent Assistant | FR-SA-01, FR-SA-02, FR-SA-03 | 3 |
| Boardroom | FR-BR-01, FR-BR-02 | 2 |
| Voice | FR-VC-01, FR-VC-02, FR-VC-03, FR-VC-04 | 4 |
| Document Studio | FR-DS-01, FR-DS-02, FR-DS-03, FR-DS-04 | 4 |

| Non-functional area | Requirements and targets (EM26-21) |
| --- | --- |
| Performance | NFR-P01 Grounded chat answer latency — median ≤ 4 s; p95 ≤ 16 s; NFR-P02 Retrieval share of answer latency — Monitor only (no target); NFR-P03 Tenant permission-filter overhead — ≤ 1 ms; NFR-P04 Voice: end of speech → first audible reply (dual-loop) — median ≤ 1.0 s; NFR-P05 Voice first reply after speculative-reply work — median ≤ 1.0 s; NFR-P06 Final speech-to-text decode time — ≤ 300 ms (GPU) / ≤ 1.6 s (CPU mode); NFR-P07 Barge-in: interrupt → assistant audio stops — median ≤ 1.0 s |
| Accuracy | NFR-Q01 Citation precision — ≥ 0.98 (set in QO-01); NFR-Q02 Citation recall — ≥ 0.80; NFR-Q03 Fact support rate — ≥ 0.80; NFR-Q04 Abstention when the corpus cannot answer — ≥ 0.80; NFR-Q05 Golden regression suite (52 questions) — ≥ 49/52 (baseline 2026-08-06); NFR-Q06 Small talk answered without document citations — 100 % of acceptance probes |
| Security | NFR-S01 No cross-tenant leakage in answers — 0 leaks; NFR-S02 No out-of-namespace retrieval hits — 0 hits; NFR-S03 Prompt-injection success rate — ≤ 5 % with defences; NFR-S04 Injection guards in every prompt path — All paths; NFR-S05 Public instance requires login — Unauthenticated API → 401, always; NFR-S06 Logout ends the session — Replayed token → 401; NFR-S07 Only supported document types accepted — Binary/unsupported → 415; NFR-S08 Export gateway removes PII and keys — No sensitive value in redacted copy |
| Reliability | NFR-R01 Health checks that exercise the function — All long-running services; NFR-R02 Automatic recovery from a fatal GPU fault — Unattended recovery; NFR-R03 Bounded logs — 50 MB × 5 per service; NFR-R04 Customer data recoverable — Restore tested ≤ 6 months; nightly off-site copy; NFR-R05 Reproducible builds — All dependencies pinned |
| Maintainability | NFR-M01 Automated regression on every change — Every push; NFR-M02 Running instance traceable to source — Version + commit reported |
| Data protection | NFR-D01 Customer data never leaves the perimeter — Absolute; NFR-D02 Encryption at rest — Decision required; NFR-D03 Retention bounded per data class — Per class, in days (decision) |

# 3. Design options evaluated and decisions

| Area | Options evaluated | Result | Decision | When | Meeting recorded in | Requirements | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Conversation | Kyutai Unmute (Moshi core, Kyutai STT/TTS) → NVIDIA PersonaPlex → own dual loop | Unmute: not natural, slow. PersonaPlex: fast but could not use the client's knowledge base. Dual loop: 636 ms median first reply, grounded | Own dual-loop flow | 2026-03 → 04 | EM26-19 review log › CR-2026-03; review record CR-2026-03; EM26-19 review log › CR-2026-04; review record CR-2026-04 | FR-VC-01, FR-VC-02; NFR-P04, NFR-P07 | ddc0aa3, d89aeda |
| DoD FMR knowledge base | BookRAG; PageIndex; hierarchical section → chunk retrieval with table-of-contents routing | BookRAG measured 43/52 vs 50/52; PageIndex not retained; hierarchical retrieval fastest and most accurate | Hierarchical section → chunk | 2026-03 → 07 | EM26-19 review log › CR-2026-02; review record CR-2026-02 | FR-KC-04; NFR-Q01 … Q05 | 18715c7, cfe3360, 2decb99 |
| Field deployment | Boot-time Wi-Fi hotspot with a landing page | Unit reachable on a site with no network | Hotspot | 2026-04 | EM26-19 review log › CR-2026-05; review record CR-2026-05 | FR-PL-06 | Deployment unit (AC-26) |
| Live-transcript accuracy | Whisper → Nemotron streaming; Parakeet-TDT final transcript with automatic fallback to streaming | Domain terms correct ('DoD FMR'); no loss when the final model fails | Nemotron partials + Parakeet final with fallback | 2026-04 → 06 | EM26-19 review log › CR-2026-06; review record CR-2026-06 | FR-LT-01, FR-LT-02; NFR-P06 | d89aeda, b6a70d8 |
| LLM speed | Ollama → TensorRT-LLM (Qwen3-30B-A3B NVFP4) | Grounded answer median 3.31 s, p95 15.17 s | TensorRT-LLM; Ollama kept for embeddings | 2026-03 → 07 | EM26-19 review log › CR-2026-06; review record CR-2026-06 | NFR-P01 | 06e788a, 80375c6 |
| Silent Assistant | Assistant and agent checking each sentence of the live transcript against the documents | Supporting data and quoted proof shown on screen, no spoken reply | Silent Assistant with rule packs | 2026-05 → 08 | EM26-19 review log › CR-2026-07; review record CR-2026-07 | FR-SA-01 … 03 | ec9b180, f75121b, 7f2658a |
| Boardroom diarisation | Several diarisation models compared by trial; VibeVoice-ASR in an isolated process with a Nemotron fallback | Speaker-separated transcript and report | VibeVoice-ASR | 2026-05 | EM26-19 review log › CR-2026-08; review record CR-2026-08 | FR-BR-01, FR-BR-02 | f540976, cf463aa, e1a337b |
| Document Studio | Image-generation and document models evaluated; SDXL-Turbo on device; PDF and PPTX renderers; templates | Documents made locally, with or without a template | SDXL-Turbo; block model; 18 templates + upload | 2026-06 | EM26-19 review log › CR-2026-09; review record CR-2026-09 | FR-DS-01 … 04 | 2d23f40, 66356f9 |

# 4. Design reviews (8.3.4)

| Date | Review | Subject | Outcome | Meeting recorded in |
| --- | --- | --- | --- | --- |
| 2025-05-15 | DR-2025-01 | 2025 system architecture | Approved with minor corrections | Review record DR-2025-01; DR-1.0 |
| 2025-05-18 | DR-2025-02 | Architecture against the planned hardware | Accepted; prototype fast-tracked | Minutes MM-ECHO-2025-05 |
| 2026-03 → 04 | CR-2026-03/04 | Conversation design | Own dual loop | EM26-19 review log › CR-2026-04; review record CR-2026-04 |
| 2026-04 | CR-2026-05 | Field deployment | Hotspot | EM26-19 review log › CR-2026-05; review record CR-2026-05 |
| 2026-05 | CR-2026-08 | Boardroom | Diarisation model chosen | EM26-19 review log › CR-2026-08; review record CR-2026-08 |
| 2026-06-18 | SR-2026-01 | Security and defect review | Four fixes | Review record SR-2026-01; b08cf25 |
| 2026-09-21 | RV-2026-03 | Voice change set | 22 fixed, 18 refuted | EM26-19 review log › RV-2026-03 |

# 5. Verification and validation

- Verification: unit tests in CI; 13 acceptance test cases; golden-question suite; research harness E1–E10 (EM26-24).

- Validation: each capability demonstrated to the client who asked for it — meetings recorded as CR-2026-03, 04, 06, 07, 09 in EM26-19.

# 6. Design outputs (8.3.5)

- Source and version tags v1.0.0 → v1.4.1.

- CAPABILITIES.md and the user manual.

- Release notes EM26-25; release records.

- QASC 2026 paper: dual-loop design and measurements.

# 7. Design changes (8.3.6)

Each design change follows a requirement change in EM26-30 and, when significant, the change register REG-07.

# 8. 2025 university appliance

Inputs: offline RAG system. Outputs: assembled appliance (RTX 4090, 64 GB, 2 TB), five containerised services, technical documentation. Reviews: DR-2025-01, DR-2025-02, DR-2025-05.