AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Development Side Contract Review — EchoMind

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-28 |
| Title | Development Side Contract Review — EchoMind |
| Version | 1.0 |
| Issue date | 2026-10-14 |
| Status | Issued for approval |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Procedure | SOP-04 §5; form FRM-11 |
| Covers | Customer contracts for EchoMind development, Aug 2025 → Aug 2026 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — to confirm |
| Approved by | Anita Johan (Managing Director) — to confirm |

# 1. Purpose

Records how each EchoMind development contract was reviewed before AJACE committed to it: what the customer asked for, whether AJACE could deliver it, how differences were resolved, the decision, and what happened next (ISO 9001:2015 8.2.3).

# 2. Contract register

| Ref | Date | Customer | Contract / scope | Status |
| --- | --- | --- | --- | --- |
| CON-2025-01 | 2025-08-05 | 2025 university pilot customer | Pilot Program BYOA — offline AI appliance (live transcript, knowledge base, chatbot), USD 7,000, 1-year warranty, 20 h consulting | Signed; delivered Sep 2025 |
| CON-2025-02 | 2025-10 | 2025 university pilot customer | EchoMind White edition — always-listening transcript, knowledge base and chatbot for research and university data analysis | Contracted |
| CON-2025-03 | 2025-12 | Client B (Bahrain) | Full-duplex conversation assistant with five personas: health care, finance and banking, retail, government and public sector, dealerships | Frozen after the final review session (external reasons) |
| CON-2026-01 | 2026-02 | Client A | Government project — performance and private assistant: knowledge chat, live transcript, word cloud, conversation assistant | Signed after a feedback round |
| CON-2026-02 | 2026-03 | Client A | Financial assistant on the DoD Financial Management Regulation for a March conference (extension of CON-2026-01) | Delivered Mar 2026 |
| CON-2026-03 | 2026-06 | Client D (Gulf region) | Requirement and mediator contract — Document Studio (PPT and PDF, with and without a template) | Delivered Jun 2026 |
| CON-2026-04 | 2026-08 | Client E (Asia-Pacific) | EchoMind IoT — agritech sensor communication; vehicle inspection system | Requirements and contract under evaluation |

# 3. Contract reviews

## CON-2025-01 · 2025 university pilot customer — pilot appliance (Aug 2025)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Yes — SOW: fully offline, on-premises AI system; Pilot Program BYOA (application and consulting, onsite set-up); acceptance by end-to-end test |
| Can AJACE deliver? | Yes — prototype hardware approved 2025-07-10 (DR-2025-05); five-service software suite |
| Differences resolved? | Yes — upfront-payment clause removed and reviewed with Antony Johan; revised contract sent 2025-06-03 |
| Legal / data | Customer data stays on the customer's premises |
| Decision | Accepted — SOW signed by both parties 2025-08-05 |
| Delivery | Final release package approved 2025-09-20; 1-year warranty and 20 h consulting |

## CON-2025-02 · 2025 university pilot customer — EchoMind White edition (Oct 2025)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Always-listening live transcript, knowledge base and chatbot, for research and university data analysis |
| Can AJACE deliver? | Yes — the capabilities delivered in the 2025 appliance |
| Legal / data | Research data processed on premises |
| Decision | Accepted |

## CON-2025-03 · Client B (Bahrain) — conversation assistant (Dec 2025)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Full-duplex conversation assistant; five personas — health care, finance and banking, retail, government and public sector, dealerships |
| Can AJACE deliver? | Yes, with development: conversation engine and persona framework |
| Differences resolved? | Through repeated feedback sessions; the conversation approach changed twice (Unmute → PersonaPlex → own dual loop — CR-2026-03, CR-2026-04) |
| Decision | Accepted |
| Outcome | Frozen for external reasons after the final review session; the conversation engine and personas remain in the product (v1.1.0, v1.2.0) |

## CON-2026-01 / -02 · Client A — government project and DoD FMR financial assistant (Feb–Mar 2026)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Performance and private assistant with knowledge chat, live transcript, word cloud and conversation assistant; then a financial assistant on the DoD FMR for a March conference |
| Can AJACE deliver? | Yes — knowledge chat and live transcript in v1.0.0; word cloud 2026-03-09 (5d64088); financial assistant 2026-03-08 (95d3512); DoD FMR retrieval 2026-03-05 (18715c7) |
| Differences resolved? | Feedback given on the proposed flow before signature (CR-2026-02) |
| Decision | Accepted — contract signed for the government project |
| Follow-up | Live-transcript accuracy and speed improved after client feedback (CR-2026-06) |

## CON-2026-03 · Client D (Gulf region) — Document Studio (Jun 2026)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Create PPT and PDF documents locally, with and without a template, with generated images |
| Can AJACE deliver? | Yes — Document Studio built on the existing platform (2d23f40, 2026-06-20; templates 66356f9, 2026-06-27) |
| Decision | Accepted — requirement and mediator contract |
| Delivery | Delivered Jun 2026 (CR-2026-09); verified by TC-EM-DGEN-110 |

## CON-2026-04 · Client E (Asia-Pacific) — EchoMind IoT (Aug 2026, in evaluation)

| Review question (FRM-11) | Answer |
| --- | --- |
| Requirements defined? | Being defined: agritech sensor data and communication; vehicle inspection system |
| Can AJACE deliver? | Under assessment — sensor integration and edge connectivity are new to EchoMind; offline edge-device tier on the roadmap (EM26-22) |
| Open points before commitment | Sensor types and protocols; connectivity at the sites; inspection criteria and accuracy targets; data residency; delivery schedule and price |
| Decision | Pending — FRM-11 to be completed before signature |

# 4. Changes to a contract

A change requested by a customer after acceptance is reviewed the same way and recorded in EM26-30 (requirement changes) with the review that decided it (SOP-04 §6).

# 5. Records

- Signed contracts and SOWs: held by AJACE management (e-mail / DocuSign).

- Requirement and feedback reviews: EM26-19 and the review records.

- Client communication: EM26-27.