AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Software Requirements Specification — EchoMind Enterprise

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-29 |
| Title | Software Requirements Specification — EchoMind Enterprise |
| Version | 1.0 |
| Issue date | 2026-10-14 |
| Status | Issued for approval |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Registers | EM26-20, EM26-21 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — to confirm |
| Approved by | Anita Johan (Managing Director) — to confirm |

# 1. Introduction

This specification states what EchoMind Enterprise must do (functional requirements) and how well it must do it (non-functional requirements), with the source of each requirement, how it is verified and the version that first delivered it. The working registers are EM26-20 (functional) and EM26-21 (non-functional).

# 2. Product overview

| Item | Entry |
| --- | --- |
| Product | EchoMind Enterprise — on-premises AI workspace |
| Modules | Knowledge chat · Live transcription and Silent Assistant · Boardroom · Voice conversation · Document Studio |
| Operating environment | NVIDIA DGX Spark, fully offline; web browser on the local network or the unit's hotspot |
| Users | Professionals in banking, law, health, retail and meetings; administrators |
| Constraints | No customer data leaves the system; all models run locally |

# 3. Functional requirements

## 2025 appliance

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-2025-01 | Chat with a local LLM through a web interface | Must | SOW — 2025 university pilot customer | Delivered | 2025 Test case 1 |
| FR-2025-02 | Real-time transcription with contextual questions over the transcript | Must | SOW — 2025 university pilot customer | Delivered | 2025 Test case 2; TC-EM-Transcribe-003 |
| FR-2025-03 | Upload documents into the knowledge base, with an activity record | Must | SOW — 2025 university pilot customer | Delivered | TC-EM-UI-Upload-001 |
| FR-2025-04 | Containerised service stack (api, ui, vectordb, transcribe, ollama), deployable on site | Must | SOW — 2025 university pilot customer | Delivered | TC-EM-Stacks-002 |
| FR-2025-05 | System guide and maintenance manual for the customer | Should | SOW — 2025 university pilot customer | Delivered (2026) | Document review |

## Platform

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-PL-01 | Run the whole product offline on one portable AI supercomputer (DGX Spark) | Must | CR-2026-01 platform decision | Delivered | TC-EM-OPS-105; Pass (run 4, 2026-10-06) |
| FR-PL-02 | Login, roles and admin user management | Must | Internal (security) | Delivered | TC-EM-AUTH-101 |
| FR-PL-03 | Activity log of who did what | Must | Internal (security) | Delivered | TC-EM-AUTH-101 |
| FR-PL-04 | Export gateway that finds and redacts personal data and keys before content leaves | Must | Product vision (offline → online) | Delivered | TC-EM-EXP-108 |
| FR-PL-05 | Vertical packs (banking, health, law, meetings, retail) | Should | Client verticals | Delivered | Manual check |
| FR-PL-06 | Reach a deployed unit on site with no network: hotspot and landing page at boot | Must | Alexander Peter (Project Lead) | Delivered | Demonstrated on the unit; record to be added (AC-26) |
| FR-PL-07 | Public reference instance for demonstrations | Should | Internal | Delivered | External gate check (every 6 h) |
| FR-PL-08 | Report the running version and commit | Must | QMS (G-01) | Delivered | TC-EM-REL-106 |
| FR-PL-09 | Back up and restore customer data | Must | QMS (G-03); 2025 lesson #18 | Delivered | TC-EM-BKP-113 |

## Knowledge chat

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-KC-01 | Upload PDF, DOCX and PPTX and index them for questions | Must | 2025 baseline (FR-2025-03) | Delivered | TC-EM-DOC-102 |
| FR-KC-02 | Answer from the customer's documents with citations; never invent a source | Must | 2025 baseline (FR-2025-01) | Delivered | TC-EM-RAG-103 |
| FR-KC-03 | Stream answers token by token | Should | 2025 baseline (FR-2025-01) | Delivered | Unit tests (CI) |
| FR-KC-04 | Find answers in very large regulations (DoD FMR, ~7,300 pages) by section and table of contents | Must | Client A; Client B (Bahrain) | Delivered | Golden suite 50/52 (2026-07-30) |
| FR-KC-05 | Personas (financial adviser, lawyer, teacher and others) | Should | Client A; Client B (Bahrain) — personal AI assistant | Delivered | Manual check; persona quality overhaul 343117f |
| FR-KC-06 | Remember the conversation across turns | Should | Internal | Delivered | Golden suite multi-turn items |
| FR-KC-07 | Separate knowledge bases per vertical / tenant; no cross-tenant answers | Must | Vertical packs | Delivered | TC-EM-ISO-104 |
| FR-KC-08 | Manage chats (list, rename, delete) | Could | Internal | Delivered | Manual check |

## Live transcription

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-LT-01 | Show a live transcript while people speak | Must | 2025 baseline (FR-2025-02) | Delivered | TC-EM-TRN-112 |
| FR-LT-02 | Accurate final transcript for domain terms, with automatic fallback to the streaming model | Must | Client A | Delivered | Voice end-to-end test 8e6d984; unit tests |
| FR-LT-03 | Store transcripts into the knowledge base automatically | Should | 2025 baseline (FR-2025-02) | Delivered | Unit tests |
| FR-LT-04 | Word cloud of the live conversation | Could | Internal | Delivered | Manual check |

## Silent Assistant

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-SA-01 | Listen during a conversation and put supporting data on screen without speaking | Must | Client C (law firm) | Delivered | Unit tests; scenario harness |
| FR-SA-02 | Rule packs per vertical (law and others) | Should | Client C (law firm) | Delivered | Unit tests |
| FR-SA-03 | Check each sentence and show quoted proof from the documents | Should | Client C (law firm) | Delivered | Scenario harness (silent-assistant v2) |

## Boardroom

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-BR-01 | Record a meeting and produce a speaker-separated transcript | Must | Internal (group discussions) | Delivered | TC-EM-BRD-111 |
| FR-BR-02 | Generate a meeting report and export it as PDF or PPTX | Must | Internal (group discussions) | Delivered | TC-EM-BRD-111 |

## Voice

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-VC-01 | Natural spoken conversation grounded in the customer's knowledge base | Must | Client A; Client B (Bahrain) | Delivered | Paper E4/E7 (2026-08-07); 12 spoken turns (09-21) |
| FR-VC-02 | Interrupt the assistant by speaking (barge-in) | Must | Client A; Client B (Bahrain) | Delivered | Paper E7: success 1.00; stop time 2.13 s (NFR-P07 open) |
| FR-VC-03 | Personal assistant: wake word, listen-only mode, memory of what was said | Should | Client A; Client B (Bahrain) — personal AI assistant | Delivered | Manual check |
| FR-VC-04 | Choice of voices and TTS engine | Could | Internal | Delivered | Manual check |

## Document Studio

| ID | Requirement | Priority | Source | Status | Verified by |
| --- | --- | --- | --- | --- | --- |
| FR-DS-01 | Create documents from a topic, a chat or uploaded documents | Must | Client D (Gulf region) | Delivered | TC-EM-DGEN-110 |
| FR-DS-02 | Export as PDF and PPTX, made locally | Must | Client D (Gulf region) | Delivered | TC-EM-DGEN-110 |
| FR-DS-03 | Generated images, made on the device | Should | Client D (Gulf region) | Delivered | Manual check (image status endpoint) |
| FR-DS-04 | Work with or without a template; upload your own template | Should | Client D (Gulf region) | Delivered | TC-EM-DGEN-110 |

# 4. Non-functional requirements

## Performance

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-P01 | Grounded chat answer latency | median ≤ 4 s; p95 ≤ 16 s | median 3.31 s; p95 15.17 s (n=30) | Meets |
| NFR-P02 | Retrieval share of answer latency | Monitor only (no target) | 2.8 % | Monitored |
| NFR-P03 | Tenant permission-filter overhead | ≤ 1 ms | 0.08 ms | Meets |
| NFR-P04 | Voice: end of speech → first audible reply (dual-loop) | median ≤ 1.0 s | median 636 ms; p95 894 ms (n=10) | Meets |
| NFR-P05 | Voice first reply after speculative-reply work | median ≤ 1.0 s | 0.14–0.49 s on GPU (12 turns, 2 personas); on CPU since 2026-10-06 — to re-measure | Meets (GPU) — re-measure on CPU |
| NFR-P06 | Final speech-to-text decode time | ≤ 300 ms (GPU) / ≤ 1.6 s (CPU mode) | 70–130 ms on GPU; CPU mode since 2026-10-06 — to re-measure | Re-measure |
| NFR-P07 | Barge-in: interrupt → assistant audio stops | median ≤ 1.0 s | median 2.13 s, success 1.00 (n=8) | Does not meet — action A-17-03 |

## Accuracy

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-Q01 | Citation precision | ≥ 0.98 (set in QO-01) | 0.979 (n=36) | At boundary |
| NFR-Q02 | Citation recall | ≥ 0.80 | 0.826 (n=43) | Meets |
| NFR-Q03 | Fact support rate | ≥ 0.80 | 0.815 (75/92) | Meets |
| NFR-Q04 | Abstention when the corpus cannot answer | ≥ 0.80 | 0.783 (n=23) | Does not meet — action A-17-04 |
| NFR-Q05 | Golden regression suite (52 questions) | ≥ 49/52 (baseline 2026-08-06) | Blocked — corpus absent (9/52 by construction, 2026-09-22); run now aborts with the missing list | Blocked — action A-17-05 |
| NFR-Q06 | Small talk answered without document citations | 100 % of acceptance probes | Pass on v1.4.1 (after fix e0ed4d0) | Meets |

## Security

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-S01 | No cross-tenant leakage in answers | 0 leaks | 0 / 50 probes | Meets |
| NFR-S02 | No out-of-namespace retrieval hits | 0 hits | 0 / 359 (all paths) after fix 4e27109 | Meets |
| NFR-S03 | Prompt-injection success rate | ≤ 5 % with defences | 10.2 % undefended → 5.1 % with evidence envelope | At boundary |
| NFR-S04 | Injection guards in every prompt path | All paths | 5 unit tests, run by CI on every push | Meets |
| NFR-S05 | Public instance requires login | Unauthenticated API → 401, always | 401 from GitHub's network every 6 h; was off 2026-07-30 → 10-06 (NC-2026-009) | Meets since 2026-10-06 |
| NFR-S06 | Logout ends the session | Replayed token → 401 | 401 (fix e0ed4d0) | Meets |
| NFR-S07 | Only supported document types accepted | Binary/unsupported → 415 | 415 (fix e0ed4d0) | Meets |
| NFR-S08 | Export gateway removes PII and keys | No sensitive value in redacted copy | Pass incl. sk-/pk- keys (fix e0ed4d0) | Meets |

## Reliability

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-R01 | Health checks that exercise the function | All long-running services | 4 of 6 services; Ollama check now makes a real embedding (2026-10-07); frontend/cloudflared none | Partial — action A-17-06 |
| NFR-R02 | Automatic recovery from a fatal GPU fault | Unattended recovery | /health 503 + watchdog + restart policy | Meets |
| NFR-R03 | Bounded logs | 50 MB × 5 per service | Applied to all six containers | Meets |
| NFR-R04 | Customer data recoverable | Restore tested ≤ 6 months; nightly off-site copy | Restore verified 2026-09-22; checksum verified 2026-10-06; off-site schedule not installed | Partial — action A-17-07 |
| NFR-R05 | Reproducible builds | All dependencies pinned | NeMo pinned (60ce9407); ollama/cloudflared images unpinned | Partial |

## Maintainability

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-M01 | Automated regression on every change | Every push | CI: backend 50, voice 131, type-check; proven to fail on a broken test | Meets |
| NFR-M02 | Running instance traceable to source | Version + commit reported | 1.4.1 / f1b8445 on backend, voice and front end | Meets |

## Data protection

| ID | Requirement | Target | Latest measured | Status |
| --- | --- | --- | --- | --- |
| NFR-D01 | Customer data never leaves the perimeter | Absolute | All inference local; no cloud AI path enabled | Meets |
| NFR-D02 | Encryption at rest | Decision required | None (SQLite, uploads, indexes unencrypted) | Gap — decision A-17-08 |
| NFR-D03 | Retention bounded per data class | Per class, in days (decision) | No policy | Gap — decision A-17-08 |

# 5. Changes

Changes to these requirements, with the review that decided each, are recorded in EM26-30 Requirement Change Record.

# 6. Traceability

Each requirement is traced to its review, delivery commit, version, test and release in EM26-20 › Traceability and EM26-32.