AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Release Note — EchoMind Enterprise v1.3.0

# Document control

| Field | Value |
| --- | --- |
| Document ID | RN-v1.3.0 |
| Title | Release Note — EchoMind Enterprise v1.3.0 |
| Version | 1.0 |
| Issue date | 2026-10-14 |
| Status | Issued for approval |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Window | 2026-07-16 → 2026-08-16 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — to confirm |
| Approved by | Anita Johan (Managing Director) — to confirm |

| Item | Entry |
| --- | --- |
| Version | v1.3.0 |
| Type | Retrospective baseline |
| Development window | 2026-07-16 → 2026-08-16 |
| Commit range | v1.2.0..v1.3.0 (39 commits) |
| Tagged commit | bc9aa33 |
| Scope | TensorRT-LLM NVFP4 in production; golden evaluation; retrieval fixes; RAG ingestion overhaul; Silent Assistant v2; QASC 2026 results |
| Version reviews | RV-2026-01, RV-2026-02 |

# 1. Requirements delivered in this version

| Requirement | Description | First delivered |
| --- | --- | --- |
| FR-SA-03 | Check each sentence and show quoted proof from the documents | 2026-08-16 |

# 2. Changes

## Features (9)

| Date | Commit | Change |
| --- | --- | --- |
| 2026-07-29 | 343117f | feat(rag): conversational intelligence, honest citations, persona quality overhaul |
| 2026-07-29 | 12f7219 | feat(eval): golden-question evaluation harness for the RAG + conversation stack |
| 2026-07-29 | 80375c6 | feat(llm): port chat to Qwen3-30B-A3B NVFP4 on TensorRT-LLM (driver fix confirmed) |
| 2026-07-29 | 8e6d984 | feat(eval): voice end-to-end test — synthetic speech through the live WS loop |
| 2026-07-29 | b6aa963 | feat(rag): tier-2 quality fixes — early sources, fail-closed, follow-up context |
| 2026-07-29 | 9810e98 | feat(security): enable auth; sanitize citation artifacts; reserve 'default' tenant |
| 2026-08-06 | 01b203c | Add files via upload |
| 2026-08-07 | 5ce8bbe | feat(voice): loop provenance tags and ablation switch for paper eval |
| 2026-08-16 | 7f2658a | feat(silent-assistant): sentence-level live checks with quoted proof, record pull, scenarios |

## Fixes (15)

| Date | Commit | Change |
| --- | --- | --- |
| 2026-07-16 | 2039d62 | fix(compose): serve chat via ollama, gate resource-hogging trtllm on GB10 |
| 2026-07-17 | cb3a280 | fix(compose): restore GPU to backend/voice on GB10, pin Live Transcript ASR to CPU |
| 2026-07-29 | ebd232f | fix(rag): five retrieval bugs found by the golden-question eval |
| 2026-07-29 | beeb1b7 | fix(rag): two-tier CE relevance gate + multi-part answer hint (eval round 4) |
| 2026-07-29 | 31b7786 | fix(voice): eliminate TTS gaps — trim phrase silence, controlled pauses, edge-only fades |
| 2026-07-29 | 558eaae | fix(tts): /api/transcribe/speak returned null audio — wrong voice port |
| 2026-07-29 | 4a8402e | fix(rag): unblock BookRAG + stop silent content loss in PDF ingestion |
| 2026-07-29 | febfc5f | fix(scripts): await delete_document in re-ingest; add stale-PDF dedupe |
| 2026-07-29 | 73f0b4f | fix(voice): pass VOICE_AUTH_SECRET (not AUTH_SECRET) so the WS gate actually works |
| 2026-07-29 | 7b04eb9 | fix(rag): stop silent content loss, unblock BookRAG, guard reasoning leaks |
| 2026-07-30 | 2decb99 | fix(rag): gate BookRAG behind RAG_ENABLE_BOOKRAG (default off) — it measured worse |
| 2026-08-07 | 4e27109 | fix(rag): enforce namespace predicate on sparse transcript path |
| 2026-08-15 | 1d1e3aa | fix(voice): sentence-aligned TTS cadence, pipelined synthesis, smooth playback |
| 2026-08-15 | 149a1b6 | fix(chat): kill repetition loops, right-size answers, harden personas |
| 2026-08-16 | 7e582e1 | fix(rag): overhaul ingestion, embeddings, scoring end to end |

## Performance (1)

| Date | Commit | Change |
| --- | --- | --- |
| 2026-07-17 | c864fa7 | perf(voice): move Live Transcript ASR back to GPU (driver 580.159.03 fixed NVML) |

## Documentation (13)

| Date | Commit | Change |
| --- | --- | --- |
| 2026-07-29 | ec5136b | docs(readme): bring README in line with the shipped system |
| 2026-08-06 | 58c774d | docs: add EchoMind architecture brief (3-page PDF) |
| 2026-08-06 | 1584623 | docs: add architecture brief v2 (9-page PDF, full feature coverage) |
| 2026-08-07 | c1c1fed | docs: QASC 2026 camera-ready v3 + response to reviewers |
| 2026-08-11 | ec4d08f | docs: finalize camera-ready author block |
| 2026-08-11 | 20faed3 | docs: LNEE LaTeX camera-ready + author reorder |
| 2026-08-12 | 93c5dc4 | docs: add EchoMind AI capability & product brief |
| 2026-08-12 | 28a065d | docs: standardize capability brief to US English |
| 2026-08-12 | f52651f | docs: finalize QASC 2026 camera-ready; keep only the final package |
| 2026-08-12 | cea19f9 | docs: update second author to full name Richard Watson Stephen Amudha |
| 2026-08-13 | 17ecfcf | docs: add technical, business, architecture and pitch documents |
| 2026-08-13 | 9360f69 | docs: add pitch deck PPTX and consolidate collateral into marketing_doc/ |
| 2026-08-16 | bc9aa33 | docs(paper): camera-ready v4 with updated author list and ajace.com emails |

## Build and other (1)

| Date | Commit | Change |
| --- | --- | --- |
| 2026-08-07 | cbc57d1 | eval: QASC 2026 paper experiment harness and frozen results |

# 3. Reviews held for this version

| Review | Record |
| --- | --- |
| RV-2026-01 | EM26-19 review log; review record RV-2026-01 |
| RV-2026-02 | EM26-19 review log; review record RV-2026-02 |

# 4. Verification

| Date | Level | Test | Result |
| --- | --- | --- | --- |
| 2026-07-29 12:39 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 29/52 |
| 2026-07-29 12:48 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 27/52 |
| 2026-07-29 13:00 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 44/52 |
| 2026-07-29 13:09 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 47/52 |
| 2026-07-29 13:18 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 13:45 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 18:45 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 18:54 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 47/52 |
| 2026-07-29 19:51 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 43/52 |
| 2026-07-29 19:59 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 0/7 — smoke subset |
| 2026-07-29 20:03 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 0/7 — smoke subset |
| 2026-07-29 20:10 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 20:33 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 20:42 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 49/52 |
| 2026-07-29 21:52 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 22:47 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 46/52 |
| 2026-07-29 22:56 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 22:56 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-29 23:10 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 48/52 |
| 2026-07-30 01:59 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 43/52 |
| 2026-07-30 02:06 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 50/52 |
| 2026-08-06 14:22 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 42/52 |
| 2026-08-06 14:32 | Golden suite | Golden questions (banking, conversation, DoD FMR, health, law, meetings, retail) | 49/52 |
| 2026-08-07 | Research harness | E1–E10: latency, citations, grounding, isolation, injection, barge-in | Results frozen (NFR-P01…S03) |

# 5. Known issues

None recorded.

# 6. Records

- CHANGELOG.md › [1.3.0]

- Version tag message (REG-08)

- EM26-19 review log