AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# EchoMind Enterprise – ISO 9001:2015 Audit Package

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-00 |
| Title | EchoMind Enterprise – ISO 9001:2015 Audit Package |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | APPROVED — 2026-10-07 (AR-2026-001) |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# 1. Purpose and scope

Single entry point to the 2026 evidence for the EchoMind Product area, structured like the 2025 'EchoMind LLM Appliance Project Documentation' so the auditor can follow the same path.

# 2. §0 — the 2025 evidence describes a predecessor product

The 2025 pack (fileiso9001.zip) documents a different implementation. Comparing it with this repository:

| Aspect | 2025 EchoMind LLM Appliance | 2026 EchoMind Enterprise |
| --- | --- | --- |
| Repositories | 5 repos under preetham-ganesh/ajace-echomind-* (api, ui, vectordb, transcribe-pc, ollama-pc) | 1 repo: RW2523/echomind-enterprise (backend, frontend, voice, docker) |
| User interface | Streamlit, port 8501 | React + Vite, served by nginx |
| LLM | llama3.1:8b via Ollama | Qwen3-30B-A3B NVFP4 on TensorRT-LLM |
| Hardware | RTX 4090 PC appliance (university pilot) | NVIDIA DGX Spark (GB10) |
| Project tracking | Jira project SCRUM / EMD on ajace.atlassian.net | Git history + docs/qms registers; GitHub project board created 2026-10-06 |
| Start | 2025 (pilot shipped Sep 2025) | First commit 2026-02-05 |

Position to state at the audit (to be confirmed by Alexander / Richard and briefed to the MR): the 2025 corrective actions applied to the predecessor; equivalent controls have been re-established for the rebuilt product, evidenced below.

# 3. Audit checklist

| Audit area / phase | Evidence (this pack) | Status |
| --- | --- | --- |
| Project initiation & planning | EM26-12 Scheduling Review; SDLC record; GitHub history and project board (SCR-10/11/20) | Available |
| Requirements (8.2) | SOP-04; README/CAPABILITIES; REG-09 NFRs; EM26-13 | Partial — no customer contract |
| Design & development (8.3) | SOP-05; docs/*_FLOW.md; REG-07; REG-10 reviews; EM26-11 | Available |
| External providers (8.4) | SOP-09; REG-02; EM26-14/14b | Partial — licences unverified |
| Production / service provision (8.5) | SOP-08; TC-EM-OPS-105; REG-08 deployments | Available |
| Testing & verification (8.6) | EM26-15; 13 test cases (4 runs); regression REG-2026-01 | Available — all executable cases pass on v1.4.1 |
| Release & traceability (8.5.2, 8.6) | v1.4.0 and v1.4.1 tags; /api/version (SCR-09); REG-08; FRM-03 records | Partial — release records unauthorised |
| Nonconforming output (8.7) | REG-04 (16 entries); QA-FAIL/DEF/REG records; GitHub issues | Available |
| Monitoring & measurement (9.1) | REG-09 NFR register; eval reports | Partial — NC-2026-008 |
| Lessons learnt / improvement (10) | EM26-16, 16b; REG-04 corrective actions | Available |

# 4. 2025 EchoMind findings — position for the new product

| 2025 finding | 2026 evidence | Status |
| --- | --- | --- |
| #6 — 8.2.2 Minor NC: NFRs not recorded/monitored | REG-09 NFR register (31 NFRs) → EM26-17 record and workbook | Addressed — measured and monitored; targets approved 2026-10-07 |
| #7 — 9.1.1 Obs: no actions from deliverable reviews | REG-10 → EM26-18: 17 reviews (9 client and design, 8 engineering), 55 actions, 48 closed | Addressed |
| #10 — 9.3.2 Minor NC: EchoMind risks absent from MR minutes | REG-03 + EM26-02d input pack | Corporate action — table at next MR |

# 5. Project management — repository and tracking board

Work, defects and corrective actions are tracked as GitHub issues on the project board https://github.com/users/RW2523/projects/2 (65 tickets: 14 features, 16 defects/NCs, 3 reviews, 32 tasks), each linked to its REG-04/REG-10 record and fix commits. The board was set up on 2026-10-06; earlier work was transcribed to it from git and the registers, and each such ticket says so.

SCR-20 — project board (replaces the 2025 Jira SCRUM board)

SCR-10 — repository on GitHub

SCR-11 — commit history

# 6. The product

SCR-03 — Knowledge Chat after login

SCR-04 — grounded answer with sources

# 7. Release and traceability

All three services report release v1.4.1 (commit f1b8445) — see SCR-09 and REG-08.

SCR-09 — /api/version on the reference instance

# 8. Pack contents

See 00_Overview_and_Map/EM26-00_Evidence_Map_2025_to_2026.xlsx and README.md for every file, its ISO clause and its 2025 counterpart.

# Verification and approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by — Lead Engineer | Richard Watson Stephen Amudha | Richard Watson Stephen Amudha | 2026-10-07 |
| Reviewed by — EchoMind Project Lead | Alexander Peter | Alexander Peter | 2026-10-07 |
| Quality assurance — QA / MR | Sheryl Nazareth | Sheryl Nazareth | 2026-10-07 |
| Approved by — Managing Director | Anita Johan | Anita Johan | 2026-10-07 |

Signatures are the typed names of the role holders. Review and approval were confirmed by each of them on 2026-10-07 and are recorded in docs/qms/records/approvals/2026-10-07_AR-2026-001_document_approval.md (SOP-01 §6).