AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Management Review – EchoMind Product Input Pack

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-02d |
| Title | Management Review – EchoMind Product Input Pack |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | INPUT PACK |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

INPUT PACK for the next management review. It prepares the EchoMind items so they are recorded in the minutes (2025 finding #10). It is not a record of a meeting.

# Inputs required by ISO 9001 9.3.2

| Input | EchoMind source |
| --- | --- |
| Status of actions from previous reviews | 2025 findings #6, #7, #10 — EM26-00 §4 |
| Changes in issues / context | Product rebuilt 2026 (EM26-00 §0) |
| Customer satisfaction / feedback | None recorded (REG-06 empty) |
| Objectives | QO-01 |
| Process performance / conformity | EM26-15; REG-09 |
| Nonconformities and corrective actions | REG-04: 16 entries, 11 closed, 5 open |
| Monitoring and measurement | REG-09; NC-2026-008 |
| Audit results | 2025 AFR; 2026 dry run held 2026-10-07 |
| External providers | EM26-14, EM26-14b |
| Risks and opportunities | REG-03 (below) |

# EchoMind risks to table (REG-03, ratings confirmed 2026-10-07)

| Risk | Title |
| --- | --- |
| R-01 | Production dependency installed from a moving Git branch |
| R-02 | No backup of the only volume containing customer data |
| R-03 | Single person holds the organisation's operating knowledge |
| R-04 | Application authentication is off by default and does not cover WebSockets |
| R-05 | Tenant isolation has failed twice in the same way |
| R-06 | Unbounded data growth with no retention policy |
| R-07 | Container logs grow without limit |
| R-08 | No verification is automatically enforced |
| R-09 | A running instance cannot be traced to its source |
| R-10 | Model and dependency licence obligations are unknown |
| R-11 | Reranker model cannot be fetched at run time and fails over silently |
| R-12 | SQLite single-writer contention is the known scaling limit |
| R-13 | No encryption at rest |
| R-14 | Accelerator platform immaturity |

# Decisions already taken (2026-10-07, AR-2026-001)

- Risk ratings confirmed; owners and due dates assigned (REG-03).

- Product-level QMS documents approved by the Managing Director.

- NFR targets approved (REG-09 A-1, EM26-17 §3).

- Repository and project board stay public (W-9).

# Decisions for the first review

- Backup destination (REG-03 R-02, Kishan Haravu Pradeep, 2026-10-13).

- Retention periods and encryption at rest (R-06, R-13, 2026-10-31).

- Login default for customer deployments and CORS origin (R-04, 2026-10-31).

- GPU-sharing policy (R-14, 2026-10-31).

# Minutes

To be recorded in FRM-07 at the first management review (quarterly cadence, SOP-15 §4), chaired by the Managing Director.

# Verification and approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by — Lead Engineer | Richard Watson Stephen Amudha | Richard Watson Stephen Amudha | 2026-10-07 |
| Reviewed by — EchoMind Project Lead | Alexander Peter | Alexander Peter | 2026-10-07 |
| Quality assurance — QA / MR | Sheryl Nazareth | Sheryl Nazareth | 2026-10-07 |
| Approved by — Managing Director | Anita Johan | Anita Johan | 2026-10-07 |

Signatures are the typed names of the role holders. Review and approval were confirmed by each of them on 2026-10-07 and are recorded in docs/qms/records/approvals/2026-10-07_AR-2026-001_document_approval.md (SOP-01 §6).