AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Failed Functional Test Evidence – QA-FAIL-2026-01: Unit tests and frontend type-check failing

# Document control

| Field | Value |
| --- | --- |
| Document ID | QA-FAIL-2026-01 |
| Title | Failed Functional Test Evidence – QA-FAIL-2026-01: Unit tests and frontend type-check failing |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | RECORD — Closed (correction) — CI corrective action open |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Date found | 2026-09-28 |
| Linked defect | NC-2026-010 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# Objective

Record the failed test, the observed behaviour and the linked defect.

# Where it failed

Health check: backend and voice unit suites run against HEAD (b3f3a35, code-identical to v1.4.0) and tsc --noEmit.

# Expected result

All tests pass; 0 type errors.

# Failure details (as observed)

Backend 4/40 failed, voice 1/127 failed, 20 TypeScript errors in frontend/verticals. All were tests or type annotations left behind by intentional changes (7e582e1, 15f3c96, 343117f, e0ca515).

# Linked defect

REG-04 NC-2026-010 — see docs/qms/registers/REG-04_Nonconformity_and_CAPA_Log.md.

# Corrective action / status

Corrected 2026-09-28 in 5ddf8a6 and 736ea61; regression REG-2026-01 passed.

Status: Closed (correction) — CI corrective action open

# Evidence

- 15_Testing/Execution_Records/run1…run4/ — execution_log.txt and results.json per run