AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Failed Functional Test Evidence – QA-FAIL-2026-05: Export gateway leaves an API key unredacted

# Document control

| Field | Value |
| --- | --- |
| Document ID | QA-FAIL-2026-05 |
| Title | Failed Functional Test Evidence – QA-FAIL-2026-05: Export gateway leaves an API key unredacted |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | RECORD — Closed — effectiveness verified |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Date found | 2026-10-06 |
| Linked defect | NC-2026-015 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# Objective

Record the failed test, the observed behaviour and the linked defect.

# Where it failed

TC-EM-EXP-108 step EXP-108.2.

# Expected result

No sensitive value in the redacted copy.

# Failure details (as observed)

redacted copy present: True; values still present: ['sk-test-4f9a8b7c6d5e4f3a2b1c0d9e8f7a6b5c']

# Linked defect

REG-04 NC-2026-015 — see docs/qms/registers/REG-04_Nonconformity_and_CAPA_Log.md.

# Corrective action / status

Fixed in e0ed4d0 (key formats, overlap-safe redaction). Re-test run 4: redacted copy present: True; values still present: none

Status: Closed — effectiveness verified

# Evidence

- 15_Testing/Execution_Records/run1…run4/ — execution_log.txt and results.json per run