AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Failed Functional Test Evidence – QA-FAIL-2026-07: Upload and chat return HTTP 500 after redeploy

# Document control

| Field | Value |
| --- | --- |
| Document ID | QA-FAIL-2026-07 |
| Title | Failed Functional Test Evidence – QA-FAIL-2026-07: Upload and chat return HTTP 500 after redeploy |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | RECORD — Open — correction verified |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Date found | 2026-10-06 |
| Linked defect | NC-2026-016 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# Objective

Record the failed test, the observed behaviour and the linked defect.

# Where it failed

Re-test run 3, TC-EM-DOC-102 and TC-EM-RAG-103.

# Expected result

HTTP 200.

# Failure details (as observed)

HTTP 500; doc_id None; HTTP 500 in 1.6s; cites []; answer: Internal Server Error — embedding service could not create a CUDA context on the shared GPU; its healthcheck stayed green.

# Linked defect

REG-04 NC-2026-016 — see docs/qms/registers/REG-04_Nonconformity_and_CAPA_Log.md.

# Corrective action / status

Corrected 22:27 UTC: embeddings on CPU (REG-07 DC-2026-005). Re-test run 4: DOC-102 and RAG-103 pass. Corrective action (real healthcheck, GPU policy) open.

Status: Open — correction verified

# Evidence

- 15_Testing/Execution_Records/run1…run4/ — execution_log.txt and results.json per run