AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Lessons Learnt – EchoMind Enterprise (2026)

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-16 |
| Title | Lessons Learnt – EchoMind Enterprise (2026) |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | APPROVED — 2026-10-07 (AR-2026-001) |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# Purpose

Record the lessons learnt on the rebuilt product. Every entry traces to a recorded event.

This record was prepared on 2026-10-06 from the git history and the QMS registers. Dates in it are the dates of the underlying commits and records, not the date of this document. Review and approval reviewed by Alexander Peter (EchoMind Project Lead) and approved by Anita Johan (Managing Director) on 2026-10-07 — approval record AR-2026-001.

# Summary log

| Date | Item | Reference | Source | Outcome |
| --- | --- | --- | --- | --- |
| 2026-10-06 | Hand deployments (docker cp) left the live code outside any image; a | LL-2026-01 | NC-2026-011 | Captured |
| 2026-10-06 | A security setting (AUTH_ENABLED) changed in an untracked file with | LL-2026-02 | NC-2026-009 | Captured |
| 2026-09-22 | The evaluation corpus lived only in a mutable volume; its loss silentl | LL-2026-03 | NC-2026-008 | Captured |
| 2026-09-28 | Without CI, five stale tests and 20 type errors went unnoticed and a r | LL-2026-04 | NC-2026-010 | Captured |
| 2026-10-06 | Sharing the GPU with another project causes speech-model start-up fail | LL-2026-05 | Observation | Captured |
| 2026-08-07 | A per-path namespace control failed twice in the same way. | LL-2026-06 | NC-2026-001/002 | Captured |
| 2026-09-04 | Depending on a moving upstream branch caused a build outage. | LL-2026-07 | NC-2026-006 | Captured |
| 2026-07-30 | A feature measured worse than baseline was switched off rather than ra | LL-2026-08 | NC-2026-005 | Captured |
| 2026-09-21 | 18 of 40 plausible review findings were wrong when verified; acting on | LL-2026-09 | RF-2026-001 | Captured |
| 2026-07-29 | Two controls failed silently (voice auth gate, null audio). | LL-2026-10 | NC-2026-003/004 | Captured |
| 2026-08-07 | Published claims contradicted our own measurements. | LL-2026-11 | NC-2026-007 | Captured |
| 2026-10-06 | API-level tests found four defects that the unit suites could not. | LL-2026-12 | NC-2026-012…015 | Captured |
| 2026-10-06 | A healthcheck that does not exercise the function it guards stayed gre | LL-2026-13 | NC-2026-016 | Captured |
| 2026-10-06 | Re-testing after a fix found a regression the fix itself introduced (l | LL-2026-14 | QA-FAIL-2026-06 | Captured |
| 2026-04 | Off-the-shelf speech-to-speech systems (Kyutai Unmute, NVIDIA PersonaP | LL-2026-15 | EM26-18 CR-2026-03/04 | Captured |
| 2026-03 | A 7,300-page regulation (DoD FMR) needs structure-aware retrieval; Boo | LL-2026-16 | EM26-18 AC-22; 2decb99 | Captured |
| 2026-04 | A unit taken to a client site may have no network; the hotspot makes i | LL-2026-17 | EM26-18 CR-2026-05, AC-26 | Captured |

# Risks and actions

- Risk: knowledge held by one person — Action: this log + REG-04/REG-10 are the shared record.

- Risk: repeating mistakes — Action: open actions carried to the project board and management review.

# Verification and approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by — Lead Engineer | Richard Watson Stephen Amudha | Richard Watson Stephen Amudha | 2026-10-07 |
| Reviewed by — EchoMind Project Lead | Alexander Peter | Alexander Peter | 2026-10-07 |
| Quality assurance — QA / MR | Sheryl Nazareth | Sheryl Nazareth | 2026-10-07 |
| Approved by — Managing Director | Anita Johan | Anita Johan | 2026-10-07 |

Signatures are the typed names of the role holders. Review and approval were confirmed by each of them on 2026-10-07 and are recorded in docs/qms/records/approvals/2026-10-07_AR-2026-001_document_approval.md (SOP-01 §6).