# Adoption Guide — turning this document set into a management system

| Field | Value |
| --- | --- |
| Document ID | (not a controlled QMS document — this is guidance for adopting the set) |
| Revision | 1.0 |
| Applies to | docs/qms/ at revision 1.0, authored 2026-09-21 |

## 1. What you have, and what you do not

You have a complete ISO 9001:2015 document set — a quality manual, a policy, objectives, fifteen procedures, eleven forms and six registers — written specifically against what this repository actually does, with the evidence cited by file and line.

You do not have a quality management system. Not yet. A QMS is a set of processes that are operating: approved, followed, measured, audited and reviewed. What is in docs/qms/ is the description of one. The difference matters more than it sounds, and it is the difference an auditor will test in the first ten minutes.

Three things are therefore true at once, and all three should be said plainly to anyone who asks:

- The documentation is real and specific, not boilerplate.

- Nothing in it has been approved, and no audit or management review has taken place.

- The underlying engineering evidence — tests, a golden evaluation suite, recorded defect analysis — is genuinely strong, and is what the system is built on.

## 2. Do not do these things

| Do not | Why |
| --- | --- |
| Present this set as an implemented QMS | Superseded 2026-10-07: the documents are approved (records/approvals/2026-10-07_AR-2026-001_document_approval.md). Internal audit and management review records are still to come — say so. |
| Claim or imply ISO 9001 certification | Certification requires an accredited certification body to audit you. Nothing here confers it. |
| Fill in approval names, signatures or dates on someone's behalf | An approval is a person's act. A pre-filled signature block is a fabricated record. |
| Back-date anything | Same reason, worse consequence. |
| Write audit findings or management review minutes for meetings that did not happen | This is the single most common way a young QMS becomes fraudulent rather than immature. Immature is fine and fixable. |
| Quote the evaluation score from README.md | 48/52 matches no recorded run. The last recorded run is 49/52 on 2026-08-06 and predates HEAD by three feature commits. Re-measure before quoting anything (QO-2). |

## 3. Minimum viable adoption — the shortest honest path

Six steps. Until step 6, the honest description is "QMS documented, adoption in progress".

### Step 1 — Read and correct (½ day)

Read QM-01, QP-01 and QO-01. These were written from repository evidence, not from an interview with you. Some of it will be wrong about intent even where it is right about fact. Correct it. In particular, fill in the organisational details in QM-01 §1 and decide whether the QO-01 targets are ones you will actually be held to.

### Step 2 — Approve (1 hour)

For each document: satisfy yourself it describes what you will actually do, then complete Approved by and Approval date and change Status to APPROVED. Update REG-01 as you go. Commit the approvals yourself — under SOP-01 §6 the commit is the approval event.

Approve in this order, because later documents depend on earlier ones: QP-01 → QM-01 → QO-01 → SOP-01 → the remaining SOPs.

### Step 3 — Confirm the risk ratings (2 hours)

REG-03 contains 14 risks derived from real evidence, with proposed likelihood and impact scores. They are one reading of the evidence. Work through them, change what you disagree with, assign owners and due dates to the treatments, and set REG-03 to revision 1.1. This is the highest-value two hours in the whole adoption.

### Step 4 — Close the two gaps that are not really about paperwork (1–2 days)

Two gaps are operational risks that happen to also be ISO findings. Do these before the first audit, not after:

- G-03 / QO-4 / risk R-02 — back up echomind_data. It is the only volume holding customer data and there is no backup procedure. Write it, run it, and restore from it once to prove it works.

- G-11 / risk R-07 — bound the container logs. docker-compose.yml sets no logging options, so logs grow until the disk fills and takes the database with it. It is a few lines of YAML.

### Step 5 — Hold the first management review (2 hours)

Follow SOP-15's standing agenda. You will not have data for every input; record "no data — first review" against those, which is an honest and acceptable entry. Record real decisions and real actions with real owners and dates in FRM-07. This is the first genuine QMS record you will create.

### Step 6 — Arrange the first internal audit

This is the one step you cannot do alone. ISO 9001:2015 9.2.2 c requires that auditors do not audit their own work; EchoMind engineering is concentrated in one engineer, so the auditor comes from the AJACE Inc. corporate audit programme. SOP-13 §4 sets out the options; the realistic one for a small organisation is a contract auditor for one or two days a year. Until it happens, the gap stands as an open nonconformity of the QMS itself — which is exactly how SOP-13 records it.

## 4. If you are heading for certification

Add, in roughly this order:

- Three to six months of operating records. A certification body wants to see the system running, not just written: management review minutes, a completed internal audit cycle, nonconformities raised and closed with effectiveness verified, objectives measured over time. The records are the evidence; you cannot create them retrospectively.

- A full internal audit covering every clause, by someone independent.

- Closure of the structural gaps in ISO9001_Gap_Analysis.md — particularly release identification (G-01), automated verification (G-02) and the licence inventory (G-05).

- A stage 1 readiness review with your chosen certification body before booking stage 2.

Budget the elapsed time honestly: the constraint is not the paperwork, it is accumulating genuine operating evidence, and that takes months by definition.

## 5. Keeping it alive

A QMS decays quietly. Three habits prevent it:

- Raise nonconformities in REG-04 as they happen, not at audit time. You already write excellent root-cause analysis in commit messages — REG-04 §A proves it. The change required is small: a row in the register with an owner, and an effectiveness check before closing.

- Run the management review on the calendar, even when there is little to discuss. A short review that happened beats a thorough one that did not.

- When a procedure stops matching reality, change the procedure. A document that describes a process nobody follows is worse than no document: it fails the audit and it misleads whoever joins next. Changing it is a two-minute commit.

## 6. A note on why the gaps are written down

The gap analysis and this guide name every weakness found, including some an auditor might not have reached on their own — no versioning, no CI, no backup of the customer-data volume, authentication off by default, licences unverified.

That is deliberate, and it is the same principle the product itself is built on. EchoMind's central quality claim is that it says "I could not find that" rather than inventing an answer. A quality management system for that product cannot credibly assert conformity it does not have. An organisation that has already found its own gaps, owns them and has dated actions against them is in a materially stronger position — with an auditor and with a customer — than one presenting an unblemished document set that does not survive contact with the evidence.