AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-01 — Platform for the next product generation

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-01 |
| Review date | 2026-01 |
| Version reviewed | v1.0.0 — Planning for v1.0.0 (2025 appliance as baseline) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-01; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-01 |
| Two-month period | P-2026-1 |
| Version reviewed | v1.0.0 |
| Deliverable | Platform for the next product generation |
| Review type | Management / engineering review of the 2025 appliance against new hardware |
| Source of the review | Internal |
| Reviewed by | EchoMind team |

# 2. Feedback and findings

A single-PC appliance limits capacity and portability; a portable AI supercomputer is now available

# 3. Decision / outcome

Move to a portable AI supercomputer (DGX Spark)

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-20 | Buy the first DGX Spark and port the 2025 code to it (ARM64) | EchoMind team | 2026-02 | Closed | 2026-02 | 4b90b36, c751d79 (2026-02-05) — 2025 code running on the DGX Spark |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 4b90b36 | 06_Commits/2026-02-05_4b90b36_Initial_commit_EchoMind_Enterprise_backend_frontend_voice_do.txt | https://github.com/RW2523/echomind-enterprise/commit/4b90b36 |
| Commit c751d79 | 06_Commits/2026-02-05_c751d79_Update_scipy_version_constraints_in_requirements_files_for_c.txt | https://github.com/RW2523/echomind-enterprise/commit/c751d79 |

# 6. Follow-up

1 of 1 action closed with evidence. No action remains open.