AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-02 — Requirements — Client A; Client B (Bahrain)

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-02 |
| Review date | 2026-03 |
| Version reviewed | v1.0.0 |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-03; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-03 |
| Two-month period | P-2026-2 |
| Version reviewed | v1.0.0 |
| Deliverable | Requirements — Client A; Client B (Bahrain) |
| Review type | Requirements review with the clients |
| Source of the review | Client |
| Reviewed by | EchoMind team with the clients |

# 2. Feedback and findings

3 requirements: personal AI assistant; conversation assistance; DoD FMR financial knowledge base

# 3. Decision / outcome

Requirements accepted; three workstreams opened

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-21 | Personal AI assistant: financial-assistant behaviour, conversation memory, personas | Richard Watson Stephen Amudha | 2026-04 | Closed | 2026-04 | 95d3512, e59fd55 (2026-03-08); 518fb8e (2026-04-08); c6b834d (2026-06-27) |
| AC-22 | DoD FMR knowledge base: try BookRAG and PageIndex; adopt hierarchical section → chunk retrieval with table-of-contents routing and regulation-tuned query classification | Richard Watson Stephen Amudha | 2026-03 | Closed | 2026-03 | 31f1205, 045b1b1 (03-03); 18715c7, cfe3360 (03-05); 5057a30 (03-06). BookRAG 23ac2f9 (03-07) measured 43/52 vs 50/52 and was switched off (2decb99, 07-30); PageIndex evaluated, not adopted |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 045b1b1 | 06_Commits/2026-03-03_045b1b1_Refactor_document_chunking_and_indexing_for_improved_metadat.txt | https://github.com/RW2523/echomind-enterprise/commit/045b1b1 |
| Commit 18715c7 | 06_Commits/2026-03-05_18715c7_Enhance_section_indexing_and_retrieval_features.txt | https://github.com/RW2523/echomind-enterprise/commit/18715c7 |
| Commit 23ac2f9 | 06_Commits/2026-03-07_23ac2f9_Implement_BookRAG_lite_features_and_enhancements.txt | https://github.com/RW2523/echomind-enterprise/commit/23ac2f9 |
| Commit 2decb99 | 06_Commits/2026-07-30_2decb99_fix_rag_gate_BookRAG_behind_RAG_ENABLE_BOOKRAG_default_off_i.txt | https://github.com/RW2523/echomind-enterprise/commit/2decb99 |
| Commit 31f1205 | 06_Commits/2026-03-03_31f1205_Enhance_document_chunking_and_indexing_features.txt | https://github.com/RW2523/echomind-enterprise/commit/31f1205 |
| Commit 5057a30 | 06_Commits/2026-03-06_5057a30_Enhance_TOC_index_and_retrieval_features.txt | https://github.com/RW2523/echomind-enterprise/commit/5057a30 |
| Commit 518fb8e | 06_Commits/2026-04-08_518fb8e_Update_persona_types_and_enhance_voice_interaction_features.txt | https://github.com/RW2523/echomind-enterprise/commit/518fb8e |
| Commit 95d3512 | 06_Commits/2026-03-08_95d3512_Enhance_financial_assistant_capabilities_and_improve_session.txt | https://github.com/RW2523/echomind-enterprise/commit/95d3512 |
| Commit c6b834d | 06_Commits/2026-06-27_c6b834d_feat_packs_per_vertical_theming_content_personas_seeded_demo.txt | https://github.com/RW2523/echomind-enterprise/commit/c6b834d |
| Commit cfe3360 | 06_Commits/2026-03-05_cfe3360_Enhance_query_classification_and_configuration_settings.txt | https://github.com/RW2523/echomind-enterprise/commit/cfe3360 |
| Commit e59fd55 | 06_Commits/2026-03-08_e59fd55_Enhance_financial_assistant_features_and_session_management.txt | https://github.com/RW2523/echomind-enterprise/commit/e59fd55 |

# 6. Follow-up

2 of 2 actions closed with evidence. No action remains open.