AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-07 — Conversation and live transcript demonstration

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-07 |
| Review date | 2026-05 |
| Version reviewed | v1.1.0 (demonstrated) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-05; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-05 |
| Two-month period | P-2026-3 |
| Version reviewed | v1.1.0 |
| Deliverable | Conversation and live transcript demonstration |
| Review type | Client review |
| Source of the review | Client |
| Reviewed by | Client C (law firm) |

# 2. Feedback and findings

Needs a listen-only assistant that pulls supporting data onto the screen while people speak

# 3. Decision / outcome

Build the Silent Assistant

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-30 | Silent Assistant: runs with the live transcript; an assistant and an agent check the content continuously and surface data and pointers on screen without replying | Richard Watson Stephen Amudha | 2026-05-11 | Closed | 2026-05-11 | ec9b180 (2026-05-11) |
| AC-31 | Law rule pack, always-surface mode, namespace awareness; sentence-level checks with quoted proof | Richard Watson Stephen Amudha | 2026-08-16 | Closed | 2026-08-16 | f75121b (06-27), 7f2658a (08-16) |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 7f2658a | 06_Commits/2026-08-16_7f2658a_feat_silent_assistant_sentence_level_live_checks_with_quoted.txt | https://github.com/RW2523/echomind-enterprise/commit/7f2658a |
| Commit ec9b180 | 06_Commits/2026-05-11_ec9b180_Add_Assistant_and_Silent_Assistant_APIs_enhance_session_note.txt | https://github.com/RW2523/echomind-enterprise/commit/ec9b180 |
| Commit f75121b | 06_Commits/2026-06-27_f75121b_feat_silent_assistant_namespace_aware_always_surface_per_ver.txt | https://github.com/RW2523/echomind-enterprise/commit/f75121b |

# 6. Follow-up

2 of 2 actions closed with evidence. No action remains open.