AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-08 — Group discussions (Boardroom)

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-08 |
| Review date | 2026-05 |
| Version reviewed | v1.2.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-05; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-05 |
| Two-month period | P-2026-3 |
| Version reviewed | v1.2.0 |
| Deliverable | Group discussions (Boardroom) |
| Review type | Design review and model trials |
| Source of the review | Internal |
| Reviewed by | EchoMind team |

# 2. Feedback and findings

Speaker separation (diarisation) needed; model chosen by trial

# 3. Decision / outcome

Build Boardroom with diarisation

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-32 | Select a diarisation model by trial; build Boardroom (group discussion, speaker-separated transcript, report) | Richard Watson Stephen Amudha | 2026-05-27 | Closed | 2026-05-27 | f540976 (05-14), cf463aa (05-19), e1a337b (05-27); VibeVoice-ASR adopted (REG-02 M-06) |
| AC-33 | Harden Boardroom: report salvage when the model output is truncated | Richard Watson Stephen Amudha | 2026-09-04 | Closed | 2026-09-04 | b08cf25 (06-18), 724fb98 (09-04) |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 724fb98 | 06_Commits/2026-09-04_724fb98_fix_build_boardroom_repair_image_rebuilds_and_salvage_trunca.txt | https://github.com/RW2523/echomind-enterprise/commit/724fb98 |
| Commit b08cf25 | 06_Commits/2026-06-18_b08cf25_Harden_security_fix_bugs_across_RAG_transcribe_boardroom_voi.txt | https://github.com/RW2523/echomind-enterprise/commit/b08cf25 |
| Commit cf463aa | 06_Commits/2026-05-19_cf463aa_Enhance_Board_Room_Mode_features_and_configurations.txt | https://github.com/RW2523/echomind-enterprise/commit/cf463aa |
| Commit e1a337b | 06_Commits/2026-05-27_e1a337b_Enhance_transcript_analysis_and_boardroom_session_features.txt | https://github.com/RW2523/echomind-enterprise/commit/e1a337b |
| Commit f540976 | 06_Commits/2026-05-14_f540976_Add_Board_Room_report_generation_and_Assistant_insights_feat.txt | https://github.com/RW2523/echomind-enterprise/commit/f540976 |

# 6. Follow-up

2 of 2 actions closed with evidence. No action remains open.