AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record DR-2025-02 — Architecture alignment workshop

# Document control

| Field | Value |
| --- | --- |
| Record ID | DR-2025-02 |
| Review date | 2025-05-18 |
| Version reviewed | 2025 appliance (pre-release) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the contemporaneous 2025 record MM-ECHO-2025-05 (MM-ECHO-2025-05) |

This record was compiled on 2026-10-12 from the contemporaneous 2025 record MM-ECHO-2025-05 (MM-ECHO-2025-05). It summarises a review held on 2025-05-18; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2025-05-18 |
| Two-month period | P-2025-1 |
| Version reviewed | 2025 appliance |
| Deliverable | Architecture alignment workshop |
| Review type | Design review (meeting) |
| Source of the review | Internal |
| Reviewed by | Alexander Peter (chair); Project Manager, Lead Architect, QA Lead |

# 2. Feedback and findings

Diagrams validated; concern about GPU memory allocation; QA asked for early prototype testing

# 3. Decision / outcome

Draft accepted with minor updates; prototype fast-tracked for June

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DA-2025-01 | Update architecture diagrams with GPU allocation | Lead Architect | 2025-05-25 | Not evidenced |  | Recorded open in MM-ECHO-2025-05; no later closure record (superseded by the 2026 platform) |
| DA-2025-02 | Prepare prototype test plan | QA Lead | 2025-06-05 | Closed | 2025-07-12 | QA sprint plan approved in MM-ECHO-2025-07 |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Contemporaneous record (MM-ECHO-2025-05) | Held in the controlled copy (names the 2025 customer) | 2025 evidence pack |

# 6. Follow-up

1 of 2 actions closed with evidence. Open: DA-2025-01 (Lead Architect, due 2025-05-25).