AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record DR-2025-12 — Provider performance

# Document control

| Field | Value |
| --- | --- |
| Record ID | DR-2025-12 |
| Review date | 2025-09-14 |
| Version reviewed | 2025 appliance |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the contemporaneous 2025 record MM-ECHO-2025-09 (MM-ECHO-2025-09) |

This record was compiled on 2026-10-12 from the contemporaneous 2025 record MM-ECHO-2025-09 (MM-ECHO-2025-09). It summarises a review held on 2025-09-14; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2025-09-14 |
| Two-month period | P-2025-3 |
| Version reviewed | 2025 appliance |
| Deliverable | Provider performance |
| Review type | Provider review (meeting) |
| Source of the review | Internal |
| Reviewed by | Alexander Peter (chair); Procurement Lead, Project Manager, Operations Lead |

# 2. Feedback and findings

July batch on time, August batch late; one hardware defect returned

# 3. Decision / outcome

Supplier satisfactory; extra QA checks at delivery

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DA-2025-05 | Issue supplier performance scorecard | Procurement Lead | 2025-09-20 | Closed | 2025-10-10 | Provider scorecard Q3-2025 reviewed 2025-10-10 (AFR row 14); lessons log #6, CR-2025-03 |
| DA-2025-06 | Document the new QA delivery check process | Operations Lead | 2025-09-25 | Closed | 2025-10 | Pre-acceptance QA checklist for vendors (lessons log #17, CR-2025-03) |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Contemporaneous record (MM-ECHO-2025-09) | Held in the controlled copy (names the 2025 customer) | 2025 evidence pack |

# 6. Follow-up

2 of 2 actions closed with evidence. No action remains open.