AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record DR-2025-14 — EchoMind area — internal audit

# Document control

| Field | Value |
| --- | --- |
| Record ID | DR-2025-14 |
| Review date | 2025-09-24 |
| Version reviewed | 2025 appliance |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the contemporaneous 2025 record AFR (internal) (AFR (internal)) |

This record was compiled on 2026-10-12 from the contemporaneous 2025 record AFR (internal) (AFR (internal)). It summarises a review held on 2025-09-24; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2025-09-24 |
| Two-month period | P-2025-3 |
| Version reviewed | 2025 appliance |
| Deliverable | EchoMind area — internal audit |
| Review type | Internal audit |
| Source of the review | Internal audit |
| Reviewed by | Auditor VMK; auditee Alexander Peter |

# 2. Feedback and findings

6 observations: deliverable reviews not logged; no detailed schedule; acceptance criteria not documented; no provider review record; failed tests not documented; lessons not logged

# 3. Decision / outcome

Corrective actions implemented 2025-10-08 → 10-11 and verified

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DA-2025-12 | Deliverables review record with formal logging and reviewer sign-off | AJACE Quality team | 2025-10-08 | Closed | 2025-10-08 | AFR row 11 — verified by QA 2025-10-08 |
| DA-2025-13 | Test failure → defect → regression documentation (DEF-2025-01, REG-2025-01) | QA | 2025-10-10 | Closed | 2025-10-10 | AFR row 15 — regression run 2025-09-05 confirmed QA-FAIL-01 resolved |
| DA-2025-14 | Lessons-learnt logbook adopted | PMO | 2025-10-11 | Closed | 2025-10-11 | AFR row 16 — reviewed in internal audit 2025-10-11 |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Contemporaneous record (AFR (internal)) | Held in the controlled copy (names the 2025 customer) | 2025 evidence pack |

# 6. Follow-up

3 of 3 actions closed with evidence. No action remains open.