AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record RV-2026-01 — Retrieval pipeline

# Document control

| Field | Value |
| --- | --- |
| Record ID | RV-2026-01 |
| Review date | 2026-07-29 |
| Version reviewed | v1.3.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the review register REG-10 / EM26-18 and the records listed in §5 |

This record was compiled on 2026-10-12 from the review register REG-10 / EM26-18 and the records listed in §5. It summarises a review held on 2026-07-29; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-07-29 |
| Two-month period | P-2026-4 |
| Version reviewed | v1.3.0 |
| Deliverable | Retrieval pipeline |
| Review type | Golden-question evaluation (52 questions) against the live stack |
| Source of the review | Internal |
| Reviewed by | Richard Watson Stephen Amudha |

# 2. Feedback and findings

5 defects + 1 isolation regression

# 3. Decision / outcome

Fix the defects; keep the suite as a release gate

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-01 | Enforce namespace predicate on the sparse transcript path; audit all paths | Richard Watson Stephen Amudha | 2026-08-07 | Closed | 2026-08-07 | 4e27109 — 0/359 out-of-namespace hits |
| AC-02 | Fix five retrieval defects found by the golden suite | Richard Watson Stephen Amudha | 2026-07-29 | Closed | 2026-07-29 | ebd232f — suite restored to 49/52 |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 4e27109 | 06_Commits/2026-08-07_4e27109_fix_rag_enforce_namespace_predicate_on_sparse_transcript_pat.txt | https://github.com/RW2523/echomind-enterprise/commit/4e27109 |
| REG-10 | 03_QMS_Documents/REG-10_Review_Feedback_Action_Log.md | GitHub / QMS |
| Commit ebd232f | 06_Commits/2026-07-29_ebd232f_fix_rag_five_retrieval_bugs_found_by_the_golden_question_eva.txt | https://github.com/RW2523/echomind-enterprise/commit/ebd232f |
| eval/reports/eval_20260730-020659.json | 07_Tests_and_Evaluation/golden_suite_runs/eval_20260730-020659.json | GitHub / QMS |
| eval/reports/eval_20260806-142233.json | 07_Tests_and_Evaluation/golden_suite_runs/eval_20260806-142233.json | GitHub / QMS |
| eval/reports/eval_20260806-143249.json | 07_Tests_and_Evaluation/golden_suite_runs/eval_20260806-143249.json | GitHub / QMS |

# 6. Follow-up

2 of 2 actions closed with evidence. No action remains open.