AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record RV-2026-07 — Release candidate (13 acceptance test cases)

# Document control

| Field | Value |
| --- | --- |
| Record ID | RV-2026-07 |
| Review date | 2026-10-06 |
| Version reviewed | v1.4.1 candidate |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the review register REG-10 / EM26-18 and the records listed in §5 |

This record was compiled on 2026-10-12 from the review register REG-10 / EM26-18 and the records listed in §5. It summarises a review held on 2026-10-06; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-10-06 |
| Two-month period | P-2026-5 |
| Version reviewed | v1.4.1 |
| Deliverable | Release candidate (13 acceptance test cases) |
| Review type | Executed acceptance tests, 4 runs |
| Source of the review | Internal |
| Reviewed by | Richard Watson Stephen Amudha |

# 2. Feedback and findings

4 defects; re-tests found 2 more

# 3. Decision / outcome

Fix, re-test (4 runs), release v1.4.1

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-11 | Logout revokes tokens; upload allow-list; small-talk routing; export key formats | Richard Watson Stephen Amudha | 2026-10-06 | Closed | 2026-10-06 | e0ed4d0 + 14 regression tests; run 4 pass |
| AC-12 | Activity log identifies the caller before logout revokes the token | Richard Watson Stephen Amudha | 2026-10-06 | Closed | 2026-10-06 | 3feb5db; run 4 AC-101.8 pass |
| AC-13 | Embedding service on CPU; healthcheck makes a real embedding | Richard Watson Stephen Amudha | 2026-10-07 | Closed | 2026-10-07 | DC-2026-005; f3aca50 |
| AC-14 | Decide the GPU-sharing policy for the host | Anita Johan | 2026-10-31 | Open |  | — |
| AC-15 | Sign the v1.4.0 and v1.4.1 release records | Anita Johan | 2026-10-13 | Open |  | — |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| 15_Testing/Execution_Records/run1 | 07_Tests_and_Evaluation/acceptance_runs/run1/run1 | GitHub / QMS |
| 15_Testing/Execution_Records/run4 | 07_Tests_and_Evaluation/acceptance_runs/run4/run4 | GitHub / QMS |
| Commit 3feb5db | 06_Commits/2026-10-06_3feb5db_fix_audit_attribute_activity_to_the_caller_before_the_reques.txt | https://github.com/RW2523/echomind-enterprise/commit/3feb5db |
| REG-04 | 03_QMS_Documents/REG-04_Nonconformity_and_CAPA_Log.md | GitHub / QMS |
| Commit e0ed4d0 | 06_Commits/2026-10-06_e0ed4d0_fix_correct_the_four_defects_found_by_the_2026_10_06_accepta.txt | https://github.com/RW2523/echomind-enterprise/commit/e0ed4d0 |
| Commit f1b8445 | 06_Commits/2026-10-06_f1b8445_docs_changelog_regenerate_for_v1_4_1.txt | https://github.com/RW2523/echomind-enterprise/commit/f1b8445 |
| Commit f3aca50 | 06_Commits/2026-10-06_f3aca50_qms_corrective_actions_for_NC_2026_008_009_010_016_CI_extern.txt | https://github.com/RW2523/echomind-enterprise/commit/f3aca50 |
| v1.4.1 | 04_Approvals_Releases_and_Versions/releases/2026-10-06_v1.4.1.md | GitHub / QMS |

# 6. Follow-up

3 of 5 actions closed with evidence. Open: AC-14 (Anita Johan, due 2026-10-31); AC-15 (Anita Johan, due 2026-10-13).