# REG-09 — Non-Functional Requirements Register (EchoMind Product)

| Field | Value |
| --- | --- |
| Document ID | REG-09 |
| Revision | 1.0 |
| Status | LIVE REGISTER |
| Owner | Lead Engineer, EchoMind Product (Richard Watson Stephen Amudha) |
| ISO 9001:2015 clauses | 8.2.2 (determining requirements), 8.3.3 (design inputs), 8.3.4 (design controls), 9.1.1 (monitoring and measurement) |
| Raised in response to | AFR Stage 2 audit finding #6 (16-Oct-2025, clause 8.2.2, Minor NC) — "No evidence could be seen for recording and monitoring of non functional requirements" |
| Applies to | The EchoMind Enterprise codebase in this repository (first commit 2026-02-05) |
| Reviewed | 2026-10-07 — Alexander Peter (EchoMind Project Lead); QA Sheryl Nazareth |

## 1. Why this register exists, and what it does and does not claim

The 2025 finding was that non-functional requirements were discussed but not recorded as controlled records. That diagnosis was accurate and it remains the accurate diagnosis for the codebase in this repository: NFRs here are measured extensively and rigorously — latency decomposition, tenant isolation, injection resistance, grounding accuracy, barge-in responsiveness — but until this register they existed only as experiment result files and commit messages, not as a maintained NFR record with targets and status.

This register therefore records measurements that already exist. Every figure below is transcribed from a stored result file or a reproducible harness, and the source is cited so any row can be checked. Nothing here is estimated.

Two honest qualifications an auditor should be told directly:

- Most of these NFRs never had a formally agreed target. They were measured, and the measurement drove engineering decisions, but no one wrote down "p95 must be under X" beforehand. Where that is the case the Target column says not formally set rather than inventing a threshold retrospectively. Setting them is action A-1 below.

- The 2025 corrective action described a different toolchain. It cited an NFR tracker in Confluence and metrics from "build v1.3.27 captured automatically via Jenkins". This repository contains no Confluence, Jira or Jenkins integration and no v1.3.x versioning. Either that evidence belongs to a predecessor codebase, or it does not describe this one. This is flagged for the audit rather than papered over — see §5.

## 2. The register

Targets approved 2026-10-07 by Anita Johan (EM26-17 §3; records/approvals/2026-10-07_AR-2026-001_document_approval.md). Latest values as recorded in EM26-17.

### 2.1 Performance

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-P01 | Grounded chat answer latency | median ≤ 4 s; p95 ≤ 16 s | median 3.31 s; p95 15.17 s (n=30) | Paper harness E1 — eval/paper/results/e1_latency.json | 2026-08-07 | Richard Watson Stephen Amudha | Meets |
| NFR-P02 | Retrieval share of answer latency | Monitor only (no target) | 2.8 % | E1 decomposition | 2026-08-07 | Richard Watson Stephen Amudha | Monitored |
| NFR-P03 | Tenant permission-filter overhead | ≤ 1 ms | 0.08 ms | E1 | 2026-08-07 | Richard Watson Stephen Amudha | Meets |
| NFR-P04 | Voice: end of speech → first audible reply (dual-loop) | median ≤ 1.0 s | median 636 ms; p95 894 ms (n=10) | E10 ablation — e10_ablation.json; paper | 2026-08-07 | Richard Watson Stephen Amudha | Meets |
| NFR-P05 | Voice first reply after speculative-reply work | median ≤ 1.0 s | 0.14–0.49 s on GPU (12 turns, 2 personas); on CPU since 2026-10-06 — to re-measure | voice_e2e session test; commit ff29843 | 2026-09-21 | Richard Watson Stephen Amudha | Meets (GPU) — re-measure on CPU |
| NFR-P06 | Final speech-to-text decode time | ≤ 300 ms (GPU) / ≤ 1.6 s (CPU mode) | 70–130 ms on GPU; CPU mode since 2026-10-06 — to re-measure | commit ff29843 | 2026-09-21 | Richard Watson Stephen Amudha | Re-measure |
| NFR-P07 | Barge-in: interrupt → assistant audio stops | median ≤ 1.0 s | median 2.13 s, success 1.00 (n=8) | E7 — e7_interaction.json | 2026-08-07 | Richard Watson Stephen Amudha | Does not meet — action A-17-03 |

### 2.2 Accuracy

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-Q01 | Citation precision | ≥ 0.98 (set in QO-01) | 0.979 (n=36) | E5 — e5_grounding.json | 2026-08-07 | Richard Watson Stephen Amudha | At boundary |
| NFR-Q02 | Citation recall | ≥ 0.80 | 0.826 (n=43) | E5 | 2026-08-07 | Richard Watson Stephen Amudha | Meets |
| NFR-Q03 | Fact support rate | ≥ 0.80 | 0.815 (75/92) | E5 | 2026-08-07 | Richard Watson Stephen Amudha | Meets |
| NFR-Q04 | Abstention when the corpus cannot answer | ≥ 0.80 | 0.783 (n=23) | E5 | 2026-08-07 | Richard Watson Stephen Amudha | Does not meet — action A-17-04 |
| NFR-Q05 | Golden regression suite (52 questions) | ≥ 49/52 (baseline 2026-08-06) | Blocked — corpus absent (9/52 by construction, 2026-09-22); run now aborts with the missing list | eval/run_eval.py; NC-2026-008 | 2026-10-07 | Richard Watson Stephen Amudha | Blocked — action A-17-05 |
| NFR-Q06 | Small talk answered without document citations | 100 % of acceptance probes | Pass on v1.4.1 (after fix e0ed4d0) | TC-EM-RAG-103 run 4 | 2026-10-06 | Richard Watson Stephen Amudha | Meets |

### 2.3 Security

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-S01 | No cross-tenant leakage in answers | 0 leaks | 0 / 50 probes | E3 — e3_permission.json | 2026-08-07 | Kishan Haravu Pradeep | Meets |
| NFR-S02 | No out-of-namespace retrieval hits | 0 hits | 0 / 359 (all paths) after fix 4e27109 | e3b_path_isolation.json | 2026-08-07 | Kishan Haravu Pradeep | Meets |
| NFR-S03 | Prompt-injection success rate | ≤ 5 % with defences | 10.2 % undefended → 5.1 % with evidence envelope | E4 — e4_injection.json; paper | 2026-08-07 | Richard Watson Stephen Amudha | At boundary |
| NFR-S04 | Injection guards in every prompt path | All paths | 5 unit tests, run by CI on every push | test_prompt_guards.py; CI | 2026-10-07 | Richard Watson Stephen Amudha | Meets |
| NFR-S05 | Public instance requires login | Unauthenticated API → 401, always | 401 from GitHub's network every 6 h; was off 2026-07-30 → 10-06 (NC-2026-009) | public-gate-check workflow run 37561803121 | 2026-10-07 | Kishan Haravu Pradeep | Meets since 2026-10-06 |
| NFR-S06 | Logout ends the session | Replayed token → 401 | 401 (fix e0ed4d0) | TC-EM-AUTH-101 AC-101.7 run 4 | 2026-10-06 | Kishan Haravu Pradeep | Meets |
| NFR-S07 | Only supported document types accepted | Binary/unsupported → 415 | 415 (fix e0ed4d0) | TC-EM-DOC-102 DOC-102.5 run 4 | 2026-10-06 | Kishan Haravu Pradeep | Meets |
| NFR-S08 | Export gateway removes PII and keys | No sensitive value in redacted copy | Pass incl. sk-/pk- keys (fix e0ed4d0) | TC-EM-EXP-108 run 4 | 2026-10-06 | Kishan Haravu Pradeep | Meets |

### 2.4 Reliability

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-R01 | Health checks that exercise the function | All long-running services | 4 of 6 services; Ollama check now makes a real embedding (2026-10-07); frontend/cloudflared none | docker-compose.yml; NC-2026-016 | 2026-10-07 | Richard Watson Stephen Amudha | Partial — action A-17-06 |
| NFR-R02 | Automatic recovery from a fatal GPU fault | Unattended recovery | /health 503 + watchdog + restart policy | backend/app/main.py; docker-compose.yml | 2026-09-22 | Richard Watson Stephen Amudha | Meets |
| NFR-R03 | Bounded logs | 50 MB × 5 per service | Applied to all six containers | docker inspect; REG-07 | 2026-10-06 | Richard Watson Stephen Amudha | Meets |
| NFR-R04 | Customer data recoverable | Restore tested ≤ 6 months; nightly off-site copy | Restore verified 2026-09-22; checksum verified 2026-10-06; off-site schedule not installed | TC-EM-BKP-113 | 2026-10-06 | Kishan Haravu Pradeep | Partial — action A-17-07 |
| NFR-R05 | Reproducible builds | All dependencies pinned | NeMo pinned (60ce9407); ollama/cloudflared images unpinned | Dockerfiles; REG-02 | 2026-09-22 | Richard Watson Stephen Amudha | Partial |

### 2.5 Maintainability

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-M01 | Automated regression on every change | Every push | CI: backend 50, voice 131, type-check; proven to fail on a broken test | CI runs 37561379960 / 37561804619 | 2026-10-07 | Richard Watson Stephen Amudha | Meets |
| NFR-M02 | Running instance traceable to source | Version + commit reported | 1.4.1 / f1b8445 on backend, voice and front end | /api/version; TC-EM-REL-106 | 2026-10-06 | Richard Watson Stephen Amudha | Meets |

### 2.6 Data protection

| ID | Requirement | Target | Measured | Method / source | Date | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-D01 | Customer data never leaves the perimeter | Absolute | All inference local; no cloud AI path enabled | docker-compose.yml; REG-02 | 2026-10-07 | Kishan Haravu Pradeep | Meets |
| NFR-D02 | Encryption at rest | Decision required | None (SQLite, uploads, indexes unencrypted) | REG-03 R-13 | 2026-09-21 | Kishan Haravu Pradeep | Gap — decision A-17-08 |
| NFR-D03 | Retention bounded per data class | Per class, in days (decision) | No policy | REG-03 R-06 | 2026-09-21 | Kishan Haravu Pradeep | Gap — decision A-17-08 |

## 3. NFRs deliberately NOT measured, and why

Recording what was not done, with the reason, is itself required evidence under 9.1.1. These are transcribed verbatim from the stored results rather than quietly omitted.

| Experiment | Status | Stated reason |
| --- | --- | --- |
| E2 corpus-scale retrieval sweep | not_run | Only 421 of 17,514 chunks are content; far below the 1,000-doc / 50k-chunk scale the method requires |
| E6 outcome correctness | not_run | Requires two independent annotators with Cohen's kappa; no annotator panel available. An LLM-only rubric would not be a valid substitute |
| E8 process efficiency | not_run | Measures tool-call recovery; EchoMind has no tool-calling layer, so the metric is undefined |
| E9 AHP weight elicitation | not_run | Requires ≥3 panels × ≥3 practitioners; synthesising pairwise judgements would fabricate the result |

This is the organisation's measurement culture working as intended, and it is worth showing the auditor: where an experiment could not be run properly it is reported as not run, never estimated. The same results file also records findings that contradict the project's own published paper (E1 retrieval share, E4 containment being silent rather than reportable).

## 4. How NFR failures have actually been caught and corrected

Evidence that NFR monitoring produces action, not just numbers:

| NFR | What happened | Outcome |
| --- | --- | --- |
| NFR-S02 | Golden evaluation fell 50/52 → 42/52. Root cause: one retrieval path bypassed the namespace predicate, returning 10/10 out-of-namespace chunks under a tenant-scoped query. Pre-existing and latent; became visible only as the corpus grew. | Fixed (4e27109), all five paths audited, 0/359 out-of-namespace hits, suite restored to 49/52. Logged as REG-04 NC-2026-001. |
| NFR-Q05 | A retrieval feature measured worse than the baseline | Disabled by default (2decb99) rather than retained on expectation |
| NFR-R05 | A moving-branch dependency broke build and runtime | Root-caused, re-pinned, verified on a from-scratch rebuild (724fb98); permanently pinned 2026-09-22 |
| NFR-P05/P06 | Voice first-reply latency and STT decode time | Re-engineered; measured improvement ~2× and ~10× respectively (ff29843, c2a6ed5) |

## 5. Open actions on this register

| Ref | Action | Priority | Owner | Due |
| --- | --- | --- | --- | --- |
| ~~A-1~~ | ~~Agree a target for every NFR~~ — done 2026-10-07: targets approved in EM26-17 §3 | — | Anita Johan | done |
| A-2 | ~~Re-run the golden evaluation against HEAD~~ — done 2026-09-22; result 9/52, corpus absent. Superseded by A-8 | — | — | done |
| A-8 | Restore the evaluation corpus and re-measure (REG-04 NC-2026-008). Until this is done the organisation has no current measurement of retrieval quality and cannot evidence NFR-Q01–Q05 | Critical — before 7 Oct dry run | Richard Watson Stephen Amudha | 2026-10-13 |
| ~~A-3~~ | ~~Reconcile the 2025 closure evidence~~ — addressed 2026-10-07: the 2025 product is the predecessor; equivalent controls for the rebuilt product in EM26-00 §2 and EM26-17 §2 | — | Alexander Peter | done |
| A-4 | Add health checks to frontend and cloudflared (NFR-R01) | Medium | Richard Watson Stephen Amudha | 2026-10-31 |
| A-5 | Improve NFR-Q04 abstention accuracy (0.78) — it underwrites the product's central claim | Medium | Richard Watson Stephen Amudha | 2026-11-30 |
| A-6 | Investigate NFR-P07 barge-in stop time (~2.1 s) against a target | Medium | Richard Watson Stephen Amudha | 2026-11-30 |
| A-7 | Set the retention policy (NFR-D03) and implement it | Medium | Anita Johan / Kishan Haravu Pradeep | 2026-10-31 |

## 6. Review

This register is reviewed at each release (SOP-08), at each management review (SOP-15), and whenever an NFR measurement moves outside its agreed target.

| Review date | Reviewed by | Changes |
| --- | --- | --- |
| 2026-10-07 | Alexander Peter (review), Anita Johan (approval) | Targets set and approved — EM26-17 |