AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Test Plan — EchoMind Enterprise

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-24 |
| Title | Test Plan — EchoMind Enterprise |
| Version | 1.1 |
| Issue date | 2026-10-14 |
| Status | Rev 1.1 issued for approval; rev 1.0 approved 2026-10-13 (AR-2026-005) |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Applies to | v1.4.x and the next release |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — to confirm |
| Approved by | Anita Johan (Managing Director) — to confirm |

Revision 1.1 (2026-10-14): feature testing by the feature tester and feature review by the Project Lead added to every release; golden test rule stated (§10, §11).

# 1. Purpose

How EchoMind Enterprise is verified before release: the test levels, what each covers, entry and exit criteria, environment, responsibilities, defect handling and records. Procedure: SOP-07.

# 2. Test levels

| Level | What it covers | How | When | Pass criterion | Record |
| --- | --- | --- | --- | --- | --- |
| Unit tests | Backend (50 tests) and voice (131 tests), incl. prompt-injection guards | pytest | Every push (CI) | All pass | GitHub Actions |
| Static check | Front-end type check | tsc | Every push (CI) | 0 errors | GitHub Actions |
| Acceptance | 13 test cases: login, upload, grounded answers, isolation, operations, release identification, export gateway, Document Studio, Boardroom, live transcription, backup, golden suite | run_tests.py against the running system | Every release and after every defect fix | All executable cases pass | 15_Testing/Execution_Records |
| Golden-question suite | 52 questions on retrieval and answer quality | eval/run_eval.py | Every release | ≥ 49/52 | eval/reports |
| Research harness | Latency, citations, grounding, isolation, injection, barge-in (E1–E10) | eval/paper | Each major change | NFR targets (EM26-21) | eval/paper/results |
| Manual | Live transcription with a microphone (TC-EM-TRN-112) | Tester | Every release | Transcript and checks correct | Execution record |
| Continuous checks | Public site requires login | External check every 6 hours | Continuous | HTTP 401 without login | GitHub Actions |

# 3. Test cases

Acceptance test cases: TC-EM-AUTH-101, TC-EM-BKP-113, TC-EM-BRD-111, TC-EM-DGEN-110, TC-EM-DOC-102, TC-EM-EVAL-114, TC-EM-EXP-108, TC-EM-ISO-104, TC-EM-OPS-105, TC-EM-RAG-103, TC-EM-REL-106, TC-EM-TRN-112, TC-EM-UNIT-109.

# 4. Entry and exit criteria

- Entry: code on main; unit tests and type check green in CI; release candidate built with its version.

- Exit: all executable acceptance cases pass; golden suite at or above its gate; any open issue accepted as a concession on the release record (FRM-03 §4).

# 5. Environment

Tests run against the reference system (DGX Spark). There is no separate test environment; acceptance runs therefore follow deployment and are recorded as such on the release record.

# 6. Responsibilities

| Role | Responsibility |
| --- | --- |
| Lead Engineer | Maintains the tests, runs them, records results |
| EchoMind Project Lead | Reviews results before release |
| Managing Director | Authorises release, including any concession |
| QA / MR | Audits the records |

# 7. Defects

A failed test is logged as a nonconformity in REG-04 (FRM-05) with its fix and a re-test; the full acceptance suite is re-run after a fix.

# 8. Test history

| Date | Event | Result |
| --- | --- | --- |
| 2025-07-12 | 2025 QA sprint planned; defect triage from 2025-07-15 | MM-ECHO-2025-07 |
| 2025-09-05 | 2025 regression after QA-FAIL-01 | Resolved (REG-2025-01) |
| 2026-02-06 | First unit tests in the new repository | Commit 743f182 |
| 2026-07-29 | Golden-question suite introduced | 50/52 baseline on 2026-07-30 |
| 2026-08-06 | Golden suite caught an isolation regression | 42/52 → fixed → 49/52 (NC-2026-001) |
| 2026-08-07 | Research harness E1–E10 | Results frozen (QASC 2026) |
| 2026-09-21 | Voice change review — 40 findings verified | 22 fixed, 18 refuted (RV-2026-03) |
| 2026-10-06 | Acceptance runs 1–4 on v1.4.0 → v1.4.1 | Run 1: 4 failures → run 4: 11/11 executable pass |
| 2026-10-07 | Unit tests and type check in CI on every push | Proven to fail on a broken test |

# 9. Open items

- Run TC-EM-TRN-112 manually with a microphone.

- Restore the evaluation corpus and re-run the golden suite (NC-2026-008).

- Add the acceptance tests to CI (Q1 2027).

# 10. Feature testing and review (from revision 1.1)

| Step | Who | Pass criterion | Record |
| --- | --- | --- | --- |
| Feature test | Kishan Haravu Pradeep | Feature works as specified; approved or changes requested | EM26-34; ticket |
| Feature review | Alexander Peter | Feature meets the client need; feedback actioned | EM26-19 |
| Internal testing before an internal audit | Richard Watson Stephen Amudha, Alexander Peter, Kishan Haravu Pradeep | All features tested; results shown to the Managing Director | EM26-34; audit report |

# 11. Golden test rule

- Upload the domain test documents; ask the golden questions; record answers and scores in git (eval/reports).

- Compare with the previous run; below 49/52 blocks the release.

- Keep reference screenshots with the evidence.