# SOP-08 — Release and Deployment

| Field | Value |
| --- | --- |
| Document ID | SOP-08 |
| Revision | 1.0 |
| Status | APPROVED |
| Owner | Release Manager — Lead Engineer (Richard Watson Stephen Amudha) |
| Approved by | Anita Johan (Managing Director) |
| Approval date | 2026-10-07 |
| ISO 9001:2015 clauses | 8.5.1, 8.5.4, 8.6 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-07 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — 2026-10-07 |
| Quality assurance | Sheryl Nazareth (QA / MR) — 2026-10-07 |
| Approval record | records/approvals/2026-10-07_AR-2026-001_document_approval.md |

## 1. Purpose

To define how a build of EchoMind Enterprise is prepared, authorised, deployed, verified after deployment, rolled back if necessary, and identified thereafter. ISO 9001:2015 8.6 requires that release to the customer does not proceed until planned arrangements are satisfactorily completed; 8.5.4 requires that outputs are preserved during delivery, which for this product means the model volumes that make an offline installation work.

## 2. Scope

Both delivery modes in use:

- (a) On-premises customer install — an air-gapped or offline installation on customer NVIDIA hardware (reference platform: DGX Spark GB10), delivered as an offline bundle.

- (b) The reference / production instance operated by Ajace AI, including the optional public access path via Cloudflare Tunnel.

It covers the software and model artefacts. It does not cover contract, commercial or acceptance terms, nor customer data migration.

## 3. Responsibilities

| Role | Responsibility |
| --- | --- |
| Release Manager | Confirms the release-readiness checklist is complete; authorises release; completes the release record |
| Engineering Lead | Confirms the build is reconciled with source (SOP-06 §8) and that verification per SOP-07 §5 was run against the build being released |
| Developer | Performs the build, the bundle export and the deployment steps |
| Managing Director | Authorises release to a customer site |

## 4. Release preparation

- Reconcile the build with source. Every container must be built from committed source. Any container that was hot-patched with docker cp during development is rebuilt. SOP-06 §8 states why, and commit 724fb98 is the evidence: a clean rebuild after a period of in-place patching surfaced three latent breakages simultaneously.

- Build. Use ./scripts/build.sh. It builds backend alone first and then the remainder with BUILDX_METADATA_PROVENANCE=disabled (scripts/build.sh:9, :12), because building the backend in parallel with the other services triggers a BuildKit "file already closed" failure during the long Hugging Face download (scripts/build.sh:2-4). Do not substitute a bare docker compose build.

- Run the verification levels required by SOP-07 §5 for what the release contains, and retain the golden evaluation report (SOP-07 §8.3).

- Run the release-readiness checklist in §5 below.

- Complete the release record forms/FRM-03_Release_Record.md, naming the source commit SHA, the checks run and their outcomes, and any deferred non-blocking failure with its reason.

## 5. Release-readiness checklist

| # | Check | Command or evidence | Pass criterion |
| --- | --- | --- | --- |
| R-1 | Working tree clean; release built from a committed revision | git status --porcelain empty; record git rev-parse HEAD | No uncommitted change in the build context |
| R-2 | Images rebuilt from source, not hot-patched | ./scripts/build.sh completed in this session | Clean build, all services |
| R-3 | Offline readiness | ./scripts/verify_offline_readiness.sh | Exit 0 — but read §5.1 first |
| R-4 | Verification levels per SOP-07 §5 | Backend and voice unit tests, chunk-coverage check, golden evaluation as applicable | Per SOP-07 §7; no release-blocking failure |
| R-5 | Golden evaluation report retained | eval/reports/eval_<run_id>.json copied to a tracked location | Report exists and is committed |
| R-6 | All health-checked services healthy from a cold start | docker compose up -d then docker compose ps | trtllm, backend, voice, ollama healthy |
| R-7 | Manual live verification | Chat with citation, Silent Assistant live check, one voice turn, boardroom analyse and export | Recorded in the release record, naming what was exercised |
| R-8 | Secrets present and correctly named on the target | .env complete | In particular VOICE_AUTH_SECRET must be fed from the backend's AUTH_SECRET (docker-compose.yml:158-161) |
| R-9 | Model volumes populated | docker volume ls shows trtllm_hf_cache, ollama_data, echomind_data | Present and non-empty |
| R-10 | Release identification recorded | Git tag, image tags, build identifier | Cannot currently be satisfied — see §7 |

### 5.1 About scripts/verify_offline_readiness.sh

The script is real, executable and useful. It makes seven checks, sets ERR=1 on any failure and exits 1 if ERR is non-zero (scripts/verify_offline_readiness.sh:64-70): that the Ollama entrypoint does not pull unconditionally without an OLLAMA_OFFLINE guard; that compose sets OLLAMA_OFFLINE=1 and HF_HUB_OFFLINE=1; that the Ollama volume exists (warning only); that the backend Dockerfile pre-downloads the ASR weights; and that the voice Dockerfile pre-downloads the TTS and final-STT models (warning only).

Two facts must be stated to an auditor. It is not wired into anything: no CI, no build step and no compose hook invokes it; it is mentioned in OFFLINE_DEPLOYMENT.md:122 and printed as advice at the end of scripts/prepare_offline.sh:49, but neither of those runs it, so it executes only when a person types the command. Check 7 is stale: it greps voice/Dockerfile for whisper.load_model (scripts/verify_offline_readiness.sh:57), but Whisper is no longer in the voice image — the final STT is Parakeet-TDT (voice/Dockerfile:54) — so it emits WARN: Voice Dockerfile may not pre-download all models on a correct tree. Being a warning, it does not stop the script exiting 0; the assertion nonetheless no longer tests what it claims and should be updated to the current model set.

## 6. Authorisation to release

Release is authorised by the Release Manager, and additionally by the Managing Director for any release delivered to a customer site.

Authorisation is recorded on forms/FRM-03_Release_Record.md by the person authorising it, at the time, naming the release identifier, the source commit SHA, the authoriser and the date. It is never pre-filled or completed on someone's behalf (SOP-01 §6). Release is not authorised while any release-blocking failure under SOP-07 §7 is open.

## 7. Release identification

Required scheme (adopted from v1.4.0, 2026-10-06).

| Element | Form | Purpose |
| --- | --- | --- |
| Git tag | Annotated tag vMAJOR.MINOR.PATCH on the released commit | Fixes the source revision |
| Image tags | echomind-backend:<version>, echomind-voice:<version>, echomind-frontend:<version>, in addition to the moving tag | Ties the artefact to the tag |
| Build identifier | The commit SHA and build date baked into each image as a label and an environment variable | Survives into the running container |
| Runtime endpoint | A backend endpoint returning that identifier | Lets anyone with access to a running instance state what it is |
| Deployment register entry | registers/REG-08_Release_and_Deployment_Register.md: customer, instance, release identifier, deployment date | Ties the customer to the build |

Present state (updated 2026-10-07): the scheme is in use from v1.4.0. As at 2026-09-21 none of it existed — no tags across 202 commits, no CHANGELOG, frontend/package.json at "0.0.0", untagged images and no build identifier. Now:

- Annotated tags v1.4.0 and v1.4.1, created by scripts/release.sh; the earlier two-month increments are identified as retrospective baselines v1.0.0–v1.3.0 (REG-08 §2a, tagged 2026-10-12). The script also regenerates CHANGELOG.md and records the version in frontend/package.json:4 ("1.4.1").

- BUILD_VERSION, BUILD_COMMIT and BUILD_DATE are build arguments baked into the backend, voice and frontend images (backend/Dockerfile:64, voice/Dockerfile:92, frontend/Dockerfile:19).

- The running system reports them: backend /api/version, voice /health, frontend /build.json.

- Released images carry the version tag (echomind-enterprise-backend:1.4.1, -voice:1.4.1, -frontend:1.4.1) beside the compose-default name; the previous release keeps a rollback tag.

- registers/REG-08_Release_and_Deployment_Register.md records each deployment, and records/releases/ holds one FRM-03 release record per release.

Remaining: compose still has no image: key for the three built services, so the version tag is applied at release time rather than declared in docker-compose.yml.

Consequence. A deployed instance released from v1.4.0 onward can be traced to its source revision from the running system. Instances built before 2026-10-06 cannot, and are identified by deployment date and commit SHA only.

## 8. Deployment procedure (a) — on-premises customer install

The product is designed to run fully offline. The install therefore separates a single online preparation step from an offline run.

### 8.1 One-time online preparation (on a machine with internet)

- ./scripts/prepare_offline.sh. This builds all images — backend first, then the rest with BUILDX_METADATA_PROVENANCE=disabled (scripts/prepare_offline.sh:15-16) — then starts Ollama with the docker-compose.prepare.yml overlay so it may pull, waits up to 300 seconds for nomic-embed-text to appear in the volume (:21-36), and stops Ollama so the volume persists (:38-39).

- Note the script's own caveat (:46-47): the first normal start still fills trtllm_hf_cache if it is empty, which needs the GPU and can take a long time, and HF_TOKEN must be in .env for the gated model.

- ./scripts/verify_offline_readiness.sh (see §5.1).

### 8.2 Export the bundle

./scripts/export_offline_bundle.sh produces a directory containing:

| Artefact | Contents |
| --- | --- |
| image-backend.tar, image-voice.tar, image-frontend.tar, image-ollama.tar, image-trtllm.tar | The five service images, via docker save (scripts/export_offline_bundle.sh:41) |
| ollama_data.tar | The Ollama model store, i.e. the embedding model (:50) |
| trtllm_hf_cache.tar | The TensorRT-LLM Hugging Face cache — weights and engines; large (:58) |
| voice-assets/ | Piper voice files from voice/voices |
| OFFLINE_DEPLOYMENT.md | Deployment instructions, carried with the bundle |
| MANIFEST.txt | Export timestamp and contents list (:70-83) |

The MANIFEST.txt is the delivery record for the bundle and is retained with the release record. Note that the bundle does not carry a release identifier, because none exists (§7); the manifest records only an export timestamp.

### 8.3 Install on the target (no internet required)

- Transfer the bundle by the customer's approved medium.

- ./scripts/import_offline_bundle.sh <bundle> — loads the images and restores the volumes.

- Place the customer's .env on the host. Confirm AUTH_SECRET and VOICE_AUTH_SECRET are consistent (docker-compose.yml:158-161).

- docker compose up -d.

- Access on http://<HOST>:3000 or https://<HOST>:3443 (docker-compose.yml:236). The HTTPS certificate is self-signed at image build unless the customer supplies one, so a browser warning on first access is expected.

- Run the post-deployment verification in §10.

## 9. Deployment procedure (b) — reference / production instance

- Build per §4.2 and complete §5.

- docker compose up -d to bring up the five default services. All services carry restart: unless-stopped.

- To expose the instance publicly, start the tunnel explicitly: docker compose --profile public up -d cloudflared. The cloudflared service is behind the public profile (docker-compose.yml:255) precisely so that public exposure is an opt-in act, and docker-compose.yml:243 carries the inline warning that it must be gated with Cloudflare Access first because EchoMind has no built-in authentication of its own.

- Run the post-deployment verification in §10.

## 10. Post-deployment verification

| # | Check | Evidence |
| --- | --- | --- |
| P-1 | All health-checked services reach healthy | docker compose ps; trtllm may take up to its 1200-second start period (docker-compose.yml:40) |
| P-2 | Chat returns a grounded answer with a citation from the customer's own corpus | Manual, recorded |
| P-3 | Live transcription with live fact-checking produces a check with quoted proof | Manual, recorded |
| P-4 | One full voice turn completes | Manual, or eval/voice_e2e_test.py output read by a person |
| P-5 | Boardroom analyse and export produce a clean report and PDF | Manual, recorded |
| P-6 | Document generation produces a document | Manual, recorded |
| P-7 | No outbound network activity is required in steady state | Observed on the host |
| P-8 | Where the deployment is gated (Cloudflare Access, or the WebSocket auth gate), both a positive and a negative case are exercised | As in commit 73f0b4f, which recorded an unauthenticated handshake returning HTTP 403 and an authenticated one establishing a session |

The results of P-1 to P-8 are recorded on the release record. For a customer install they form the installation acceptance evidence.

## 11. Robustness of a released instance

Two design features are evidence that a release degrades safely rather than silently.

11.1 Healthchecks. Four of the six services define one:

| Service | Healthcheck | Lines |
| --- | --- | --- |
| trtllm | HTTP GET /v1/models, 15 s interval, 120 retries, 1200 s start period to allow engine build | docker-compose.yml:31-40 |
| backend | HTTP GET /health, 30 s interval, 3 retries, 180 s start period | :60-67 |
| voice | HTTP GET /health, 30 s interval, 3 retries, 120 s start period | :130-137 |
| ollama | ollama list \¦ grep -q nomic-embed-text | :248-254 |
| frontend | None | :207-215 |
| cloudflared | None | :223-229 |

11.2 Self-recovery from a fatal GPU fault. The backend and voice /health endpoints return 503 once a fatal GPU or CUDA fault has poisoned the shared context. An in-process watchdog waits on the fatal event and calls os._exit(1) after a short grace period (backend/app/main.py:112, guarded by ECHOMIND_EXIT_ON_FATAL_CUDA), and restart: unless-stopped brings the container back with a fresh CUDA context. The inline comments at docker-compose.yml:65-66 and :131-132 record the intent. This matters in an offline deployment where no one may be watching: a class of fault that would otherwise require a manual container restart resolves itself.

Limits to state. frontend and cloudflared have no healthcheck, so an nginx or tunnel failure is not detected by Docker and does not trigger a restart on health grounds — only on process exit. For a publicly exposed instance, cloudflared is the component whose silent failure removes all access, and it is the one with no health signal.

## 12. Rollback

- Decide. The Release Manager decides to roll back when post-deployment verification fails in a way that cannot be corrected in place within the agreed window.

- Restore the previous images from the retained earlier bundle: ./scripts/import_offline_bundle.sh <previous bundle>, then docker compose up -d.

- Do not touch the data volumes (§13). Verify per §10.

- Record the rollback, its trigger and its outcome on the release record, and raise the cause for correction.

Constraint to state plainly. Rollback depends on the previous artefact still existing. Because the service images are untagged and effectively :latest (§7), rebuilding or re-importing overwrites the previous image in place unless a bundle was retained beforehand. Retaining the previous bundle, or a tagged copy of the previous images, before deploying a new one is therefore mandatory for any customer instance — it is the only rollback path that currently exists.

## 13. Preservation of data and model volumes (8.5.4)

Three named volumes carry everything that must survive an upgrade.

| Volume | Contents | On upgrade |
| --- | --- | --- |
| echomind_data | All customer data: the SQLite database, FAISS indexes, /data/uploads, boardroom audio, /data/hf_cache (including the boardroom diarised-ASR model), the Document Studio model cache, and auth_secret.key | Never removed. Never recreated |
| trtllm_hf_cache | LLM weights and built TensorRT engines | Never removed. Rebuilding it requires internet and GPU time, which an air-gapped site does not have |
| ollama_data | The embedding model | Never removed |

Rules:

- Upgrade with docker compose up -d after loading new images. Never use docker compose down -v, and never docker volume rm any of the three, on any instance holding customer data. -v destroys the customer's corpus, their indexes and their auth secret in one command, and on an offline site the model volumes cannot be refetched.

- Confirm volume preservation as part of post-deployment verification. Commit 724fb98 records this being checked explicitly after a from-scratch rebuild: "Data/model volumes preserved."

- ./voice/voices is a host bind mount (docker-compose.yml:135), not a volume; its contents live on the host filesystem and are preserved by not deleting them.

- Backup of echomind_data is the customer's responsibility under their own retention policy unless contracted otherwise. Ajace AI holds no copy — the data never leaves the customer perimeter (QP-01 §2.2).

## 14. Records

| Record | Where it lives | Retention |
| --- | --- | --- |
| Release record, including authorisation and the §5 checklist | forms/FRM-03_Release_Record.md, completed and committed | Life of the release + 3 years (SOP-01 §8) |
| Source commit SHA for the release | The release record; ideally an annotated git tag once §7 is implemented | As above |
| Golden evaluation report supporting the release | eval/reports/eval_<run_id>.json, committed | As above |
| Offline bundle manifest | MANIFEST.txt inside the delivered bundle; a copy retained with the release record | As above |
| Post-deployment verification results (P-1 to P-8) | The release record | As above |
| Deployment register: customer instance → release identifier → date | registers/REG-08_Release_and_Deployment_Register.md | Life of the installation + 3 years |
| Rollback events | The release record, plus a nonconformity entry where caused by our own defect | 3 years |

## 15. Current state and gaps

| # | Requirement of this procedure | Present state | Gap |
| --- | --- | --- | --- |
| G-1 | Releases are identifiable | Tags v1.4.0, v1.4.1; CHANGELOG.md; build identity baked into images and reported at runtime (§7) | Closed 2026-10-06 |
| G-2 | Deployed instances are traceable to a release | REG-08 records each deployment with release, SHA and image tags | Closed 2026-10-06 for the reference instance; no customer installation yet |
| G-3 | Release record form | forms/FRM-03_Release_Record.md exists and is in use (records/releases/) | Closed |
| G-4 | Release-readiness check is enforced | scripts/verify_offline_readiness.sh is not invoked by any CI, build step or hook; it is only mentioned in OFFLINE_DEPLOYMENT.md:122 and printed as advice by scripts/prepare_offline.sh:49 | Open |
| G-5 | Release-readiness checks are current | Check 7 greps for whisper.load_model, which the voice image no longer contains, so it warns on a correct tree | Open. Update the assertion to Parakeet-TDT and Piper |
| G-6 | Rollback is reliably possible | Released images are version-tagged and the previous release keeps a rollback tag (v1.4.1 record §8); rollback not yet rehearsed | Partly closed. Rollback test outstanding |
| G-7 | All services are health-monitored | frontend and cloudflared have no healthcheck; cloudflared is the single point of failure for public access | Open |
| G-8 | Release authorisation is recorded | v1.4.0 and v1.4.1 authorised by the Managing Director on 2026-10-07, after deployment (deviation recorded in each release record) | Closed — authorise before deployment from the next release |
| G-9 | Customer acceptance evidence | No completed installation record exists in the repository | Open |

All gaps above are to be carried into ISO9001_Gap_Analysis.md.