# AR-2026-002 — Approval record, revision 1.1 of the review and NFR evidence

| Field | Entry |
| --- | --- |
| Record | AR-2026-002 |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Date of approval | 2026-10-10 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / Management Representative) |
| Approved by | Anita Johan (Managing Director) |
| Basis | Review and approval of revision 1.1 confirmed by the role holders to the preparer on 2026-10-10. Written confirmations (e-mail / Teams) are filed with this record by the QA/MR. |
| Previous approval | AR-2026-001 (2026-10-07) — revision 1.0 of the same documents |

## What changed and was approved

The project history 2025 → 2026 and the client and design reviews behind the 2026 deliverables were added to the review evidence (source: the EchoMind team's account, dated by the commit record; where a remembered month differed from the commits, the commit date was used).

| Document | Title | Revision | Change | Location (docs/qms/) |
| --- | --- | --- | --- | --- |
| EM26-18 | Deliverable Review Feedback and Action Log | 1.1 | Project history 2025–2026; client and design reviews CR-2026-01…09 with actions AC-20…34 (17 reviews, 55 actions, 48 closed in total) | evidence-2026/18_Review_Actions/ |
| EM26-17 | Non-Functional Requirements Record and Monitoring | 1.1 | Voice options corrected (Kyutai Unmute, NVIDIA PersonaPlex, with the client feedback on each); DoD FMR knowledge base and field-deployment rows | evidence-2026/17_NFR_Register/ |
| EM26-00 | ISO 9001:2015 Audit Package | 1.1 | Status of 2025 findings #6 and #7 and review counts updated | evidence-2026/00_Overview_and_Map/ |
| EM26-12 | Scheduling Review | 1.1 | Project history 2026-01 → 06 added to the milestones; open actions given owners and dates | evidence-2026/12_Scheduling_Review/ |
| EM26-16 / EM26-16b | Lessons Learnt / Lessons Learnt Logbook | 1.1 | Lessons LL-2026-15…17 from client and design reviews | evidence-2026/16_Lessons_Learnt/ |

## Register entries and figures reviewed with it

| Item | Change | Location |
| --- | --- | --- |
| REG-10 §3b | Client and design reviews CR-2026-01…09 entered (live register) | registers/REG-10_Review_Feedback_Action_Log.md |
| QM-01 §14, ISO9001_Gap_Analysis 8.3.4 / G-16, REG-01 | Review and action counts updated to 17 / 55 / 48 — figures only, no change to requirements | as named |

## Client names

Clients appear as Client A–D in the repository. The controlled copy of EM26-17 and EM26-18 given to the auditor carries the client names; it is held by the EchoMind Project Lead and is not published.

## Written confirmations

| Role holder | Confirmation (date, channel, reference) |
| --- | --- |
| Alexander Peter — review | Confirmed 2026-10-10 (to be filed by the QA/MR) |
| Sheryl Nazareth — QA | Confirmed 2026-10-10 (to be filed by the QA/MR) |
| Anita Johan — approval | Confirmed 2026-10-10 (to be filed by the QA/MR) |