AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Lessons Learnt Logbook – EchoMind Enterprise (2026)

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-16b |
| Title | Lessons Learnt Logbook – EchoMind Enterprise (2026) |
| Version | 1.1 |
| Date | 2026-10-10 |
| Status | APPROVED — rev 1.1 2026-10-10 (AR-2026-002); rev 1.0 2026-10-07 (AR-2026-001) |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Revision 1.1 (2026-10-10) | Lessons LL-2026-15…17 from client and design reviews |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-10 |

# Purpose

Central record of insights, issues and improvements on EchoMind Enterprise.

This record was prepared on 2026-10-06 from the git history and the QMS registers. Dates in it are the dates of the underlying commits and records, not the date of this document. Review and approval reviewed by Alexander Peter (EchoMind Project Lead) and approved by Anita Johan (Managing Director) on 2026-10-07 — approval record AR-2026-001.

# Log entries

| Date | Area | Lesson ID | Description | Action taken / planned | Ref |
| --- | --- | --- | --- | --- | --- |
| 2026-10-06 | Deployment | LL-2026-01 | Hand deployments (docker cp) left the live code outside any image; a restart would have reverted a month of work. | Snapshot taken; deploy only from built images (open). | NC-2026-011 |
| 2026-10-06 | Security / change control | LL-2026-02 | A security setting (AUTH_ENABLED) changed in an untracked file with no record; the public instance ran ungated. | Login restored; record runtime-setting changes in REG-07; external gate check (open). | NC-2026-009 |
| 2026-09-22 | Measurement | LL-2026-03 | The evaluation corpus lived only in a mutable volume; its loss silently invalidated the quality instrument. | Version-control a corpus manifest; pre-flight check (open). | NC-2026-008 |
| 2026-09-28 | QA process | LL-2026-04 | Without CI, five stale tests and 20 type errors went unnoticed and a release was tagged with them failing. | Fixed 5ddf8a6/736ea61; CI (open). | NC-2026-010 |
| 2026-10-06 | Platform | LL-2026-05 | Sharing the GPU with another project causes speech-model start-up failures (CUDA OOM). | GPU sharing policy; CPU fallback flags exist. | Observation |
| 2026-08-07 | Architecture | LL-2026-06 | A per-path namespace control failed twice in the same way. | Wrapper added; make filtering structural (open). | NC-2026-001/002 |
| 2026-09-04 | Suppliers | LL-2026-07 | Depending on a moving upstream branch caused a build outage. | Pinned to a verified commit (done). | NC-2026-006 |
| 2026-07-30 | Design decisions | LL-2026-08 | A feature measured worse than baseline was switched off rather than rationalised. | Measure before enabling (positive practice). | NC-2026-005 |
| 2026-09-21 | Reviews | LL-2026-09 | 18 of 40 plausible review findings were wrong when verified; acting on them would have added defects. | Verify findings before actioning (adopted). | RF-2026-001 |
| 2026-07-29 | Observability | LL-2026-10 | Two controls failed silently (voice auth gate, null audio). | Failure paths must produce a signal (SOP-12). | NC-2026-003/004 |
| 2026-08-07 | Claims | LL-2026-11 | Published claims contradicted our own measurements. | Measure before claiming (QP-01 §2.3). | NC-2026-007 |
| 2026-10-06 | Testing | LL-2026-12 | API-level tests found four defects that the unit suites could not. | Fixed; 14 regression tests added; API acceptance in CI (open). | NC-2026-012…015 |
| 2026-10-06 | Observability | LL-2026-13 | A healthcheck that does not exercise the function it guards stayed green while embeddings failed. | Healthcheck to perform a real embedding (open). | NC-2026-016 |
| 2026-10-06 | Change control | LL-2026-14 | Re-testing after a fix found a regression the fix itself introduced (logout logged as anonymous). | Always re-run the full acceptance suite after a fix (adopted). | QA-FAIL-2026-06 |
| 2026-04 | Client reviews | LL-2026-15 | Off-the-shelf speech-to-speech systems (Kyutai Unmute, NVIDIA PersonaPlex) were either slow or could not use the customer's knowledge base; each client demonstration exposed it early. | Show working versions to the client early; own dual-loop architecture adopted. | EM26-18 CR-2026-03/04 |
| 2026-03 | Large documents | LL-2026-16 | A 7,300-page regulation (DoD FMR) needs structure-aware retrieval; BookRAG measured worse than section-based retrieval (43/52 vs 50/52). | Measure each retrieval method on the golden suite before adopting it. | EM26-18 AC-22; 2decb99 |
| 2026-04 | Deployment | LL-2026-17 | A unit taken to a client site may have no network; the hotspot makes it reachable, but its configuration lives only on the device. | Bring device configuration under version control. | EM26-18 CR-2026-05, AC-26 |

# Records and retention

Kept with the QMS in the repository; retention per SOP-01 §8.

# Verification and approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by — Lead Engineer | Richard Watson Stephen Amudha | Richard Watson Stephen Amudha | 2026-10-10 |
| Reviewed by — EchoMind Project Lead | Alexander Peter | Alexander Peter | 2026-10-10 |
| Quality assurance — QA / MR | Sheryl Nazareth | Sheryl Nazareth | 2026-10-10 |
| Approved by — Managing Director | Anita Johan | Anita Johan | 2026-10-10 |

Signatures are the typed names of the role holders. Revision 1.1 was reviewed and approved by each of them on 2026-10-10 (docs/qms/records/approvals/2026-10-10_AR-2026-002_revision_approval.md); revision 1.0 on 2026-10-07 (AR-2026-001) (SOP-01 §6).