# Release Record — v1.4.1 (FRM-03)

Prepared 2026-10-06 from the release procedure output and the test runs below. Sections 4 and 5 are left for the authoriser — approval is a human act (SOP-01 §6). Deviation, recorded rather than hidden: the release was deployed to the reference instance before §5 was signed, and the acceptance tests could only be run after deployment because there is no separate test environment.

## Release record

| Field | Entry |
| --- | --- |
| Release identifier | v1.4.1 |
| Release name / tag | EchoMind Enterprise 1.4.1 |
| Source revision (git SHA) | f1b8445a994e3b3eb9201e93c58d327b30664d9b |
| Git tag (or none — see completion notes) | v1.4.1 (annotated, build date 2026-10-06T22:17:01Z) — created by scripts/release.sh |
| Prepared by (role) | Richard Watson Stephen Amudha (Lead Engineer) (drafted 2026-10-06) |
| Date prepared | 2026-10-06 |

### 1. Contents

| Component | Image / artefact | Tag or digest |
| --- | --- | --- |
| Backend | echomind-enterprise-backend:1.4.1 — backend/app at v1.4.1 layered on the image saved 2026-10-06 (v1.4.0-deployed-20261006) | b76f52f25790 |
| Frontend | echomind-enterprise-frontend:1.4.1 — built from source at v1.4.1 (docker compose build frontend) | fac7039d292a |
| Voice | echomind-enterprise-voice:1.4.1 — voice/app at v1.4.1 layered on the image saved 2026-10-06 | 7f36df3acbfb |
| Inference runtime | echomind-trtllm:1.2.0rc6 (unchanged) | Tag only |
| Other | ollama and cloudflared unchanged | — |

| Model | Identifier | Version / revision | Licence checked (FRM-04) |
| --- | --- | --- | --- |
| Chat | nvidia/Qwen3-30B-A3B-FP4 (unchanged) | Not recorded | ☐ Yes ☒ No |
| Embedding | nomic-embed-text — now on CPU (REG-07 DC-2026-005) | Tag only | ☐ Yes ☒ No |
| STT | Nemotron streaming + Parakeet-TDT — now on CPU (REG-07 DC-2026-004) | Not recorded | ☐ Yes ☒ No |
| TTS | Piper en_US-lessac-medium (unchanged) | Not recorded | ☐ Yes ☒ No |

### 2. Change summary

| Change ID (FRM-02) or commit | Description | Classification |
| --- | --- | --- |
| e0ed4d0 | Fixes for NC-2026-012…015 (token revocation, upload allow-list, small-talk routing, export key formats) + 14 regression tests | Defect correction |
| 3feb5db | Activity log attributes the caller before the request runs (regression found by re-test); release.sh tag wording | Defect correction |
| 5ddf8a6, 736ea61 | Stale tests and type errors corrected (NC-2026-010) | Defect correction |
| 855bd80, 1d7f154, bd44ade | QMS records and the 2026 evidence pack | Documentation |
| 6ac7021, f1b8445 | Version 1.4.1 recorded; changelog regenerated | Release |

### 3. Verification evidence (8.6)

| # | Check | Acceptance criterion | Result | Evidence (path / report filename) |
| --- | --- | --- | --- | --- |
| 1 | Backend unit tests | All pass | ☒ Pass ☐ Fail — 50/50 | Run before deployment, 2026-10-06 |
| 2 | Voice unit tests | All pass | ☒ Pass ☐ Fail — 131/131 | Run before deployment, 2026-10-06 |
| 3 | Golden-question evaluation (eval/run_eval.py) | Not below previous recorded run | ☐ Pass ☐ Fail ☒ Blocked | NC-2026-008 — evaluation corpus absent |
| 4 | Clean from-scratch rebuild | Completes; all containers start | ☐ Pass ☐ Fail ☒ Not performed (front end only) | Backend/voice layered; see §1 |
| 5 | Container healthchecks | All healthchecked services healthy | ☒ Pass | 6/6 up; note NC-2026-016 — the Ollama healthcheck did not detect a real failure |
| 6 | Manual functional check — chat / RAG | Grounded answer with sources | ☒ Pass | Acceptance run 4 TC-EM-RAG-103 |
| 7 | Manual functional check — transcription / voice | Voice session gated; transcript end to end | ☒ Pass (gate) ☐ Not executed (TC-EM-TRN-112) | AC-101.9; TRN-112 manual test outstanding |
| 8 | Isolation check (namespace / tenancy) | Zero out-of-namespace results | ☒ Pass | TC-EM-ISO-104 |
| 9 | Acceptance suite | All executable cases pass | ☒ Pass — 11/11 | docs/qms/evidence-2026/15_Testing/Execution_Records/run4/ |

Test history for this release, kept as evidence: run 1 (v1.4.0 code) 4 failures → fixes → run 2 found an activity-log regression introduced by the fix → corrected → run 3 found the embedding service down (NC-2026-016) → corrected → run 4 all executable cases pass.

### 4. Known issues accepted into this release

To be completed by the authoriser. The candidates are:

| # | Issue | NC ref (FRM-05) | Why acceptable | Accepted by (role) |
| --- | --- | --- | --- | --- |
| 1 | Golden evaluation inoperable (corpus absent) | NC-2026-008 | Internal measurement capability only; no customer impact; corpus restoration tracked (A-17-05) | Managing Director (Anita Johan) |
| 2 | Embedding healthcheck does not exercise embeddings; GPU shared with another stack | NC-2026-016 | Corrected (embeddings on CPU); real healthcheck added; GPU-sharing decision pending | Managing Director (Anita Johan) |
| 3 | Live transcription not tested end to end | TC-EM-TRN-112 | Live transcription covered by unit tests; manual end-to-end test scheduled | Managing Director (Anita Johan) |

### 5. Release authorisation (8.6)

| Field | Entry |
| --- | --- |
| All §3 checks passed, or exceptions recorded in §4 | ☒ Yes ☐ No — release withheld |
| Decision | ☐ Release ☒ Release with the exceptions in §4 ☐ Do not release |
| Authorised by (role) | Anita Johan (Managing Director) |
| Date | 2026-10-07 — after deployment; the deviation is stated above |

### 6. Deployment

| Field | Entry |
| --- | --- |
| Target environment / customer | Public reference instance echomind-ajace.com (no customer) |
| Deployment method | Images tagged 1.4.1; BUILD_* set in .env; services recreated one at a time with docker compose up -d --no-deps (backend, frontend, voice). Voice and embeddings moved to CPU when the shared GPU had no room (REG-07 DC-2026-004/005) |
| Deployed by (role) | Richard Watson Stephen Amudha (Lead Engineer) |
| Date and time | 2026-10-06, 22:17–22:27 UTC |

### 7. Post-deployment verification

| # | Check | Result | Evidence |
| --- | --- | --- | --- |
| 1 | All services running and healthy | ☒ Pass | docker compose ps; embedding call verified directly (NC-2026-016) |
| 2 | Smoke test of primary user journey | ☒ Pass | Acceptance run 4 (login, upload, chat, export, voice gate) |
| 3 | No data loss or migration error | ☒ Pass | Knowledge base lists the same 5 documents; revoked_tokens table created on start-up |
| 4 | Release identification | ☒ Pass | /api/version, voice /health, /build.json → 1.4.1 / f1b8445 |
| Verified by (role) / date | Richard Watson Stephen Amudha (Lead Engineer) / checks run 2026-10-06 22:28 UTC |  |  |

### 8. Rollback plan

| Field | Entry |
| --- | --- |
| Rollback target (SHA / image tags) | Backend/voice :v1.4.0-deployed-20261006; frontend :pre-1.4.1; .env BUILD_* back to 1.4.0 / eaa7b1a |
| Rollback method | Re-tag the rollback image as :latest, then docker compose up -d --no-deps <service> |
| Data migration reversible? | ☒ Yes ☐ No — the only schema change adds the revoked_tokens table; older code ignores it |
| Maximum acceptable time to roll back | 30 minutes |
| Rollback tested? | ☐ Yes ☒ No |