AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record DR-2025-09 — Statement of work (requirements)

# Document control

| Field | Value |
| --- | --- |
| Record ID | DR-2025-09 |
| Review date | 2025-08-05 |
| Version reviewed | 2025 appliance |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the contemporaneous 2025 record SOW / ECH-QMS-008…013 ( ECH-QMS-008…013) |

This record was compiled on 2026-10-12 from the contemporaneous 2025 record SOW / ECH-QMS-008…013 ( ECH-QMS-008…013). It summarises a review held on 2025-08-05; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2025-08-05 |
| Two-month period | P-2025-2 |
| Version reviewed | 2025 appliance |
| Deliverable | Statement of work (requirements) |
| Review type | Requirements review with the customer |
| Source of the review | Client |
| Reviewed by | 2025 university pilot customer procurement office; AJACE |

# 2. Feedback and findings

Requirements: fully offline on-premises AI system; Pilot Program BYOA (application and consulting, onsite setup)

# 3. Decision / outcome

SOW signed by both parties

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DA-2025-08 | Validation session with stakeholders on SOW requirement mismatches | AJACE PM team | 2025-07 | Closed | 2025-07 | DR-1.0 risks and actions; SOW signed 2025-08-05 |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Contemporaneous record (SOW / ECH-QMS-008…013) | Held in the controlled copy (names the 2025 customer) | 2025 evidence pack |

# 6. Follow-up

1 of 1 action closed with evidence. No action remains open.