AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-03 — Conversation assistance v1 (Kyutai Unmute stack)

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-03 |
| Review date | 2026-03 |
| Version reviewed | v1.0.0 (conversation v1) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-03; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-03 |
| Two-month period | P-2026-2 |
| Version reviewed | v1.0.0 |
| Deliverable | Conversation assistance v1 (Kyutai Unmute stack) |
| Review type | Client demonstration review |
| Source of the review | Client |
| Reviewed by | Clients A and B |

# 2. Feedback and findings

Not natural; too slow

# 3. Decision / outcome

Replace the Unmute stack (try PersonaPlex)

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-23 | Replace the Unmute stack with NVIDIA PersonaPlex | Richard Watson Stephen Amudha | 2026-03 | Closed | 2026-03 | Trial compared in the QASC 2026 paper; trial code not kept |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 4b90b36 | 06_Commits/2026-02-05_4b90b36_Initial_commit_EchoMind_Enterprise_backend_frontend_voice_do.txt | https://github.com/RW2523/echomind-enterprise/commit/4b90b36 |
| Commit bff6cf2 | 06_Commits/2026-02-17_bff6cf2_Refactor_STT_streaming_to_utilize_Kyutai_STT_exclusively_rem.txt | https://github.com/RW2523/echomind-enterprise/commit/bff6cf2 |

# 6. Follow-up

1 of 1 action closed with evidence. No action remains open.