AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-06 — Live transcription

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-06 |
| Review date | 2026-04 |
| Version reviewed | v1.1.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-04; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-04 |
| Two-month period | P-2026-2 |
| Version reviewed | v1.1.0 |
| Deliverable | Live transcription |
| Review type | Client feedback review |
| Source of the review | Client |
| Reviewed by | Client A |

# 2. Feedback and findings

Accuracy and speed below need (e.g. 'DoD FMR' heard as 'DODFMA')

# 3. Decision / outcome

Better speech model with fallback; move chat to TensorRT-LLM

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-27 | Replace Whisper with Nemotron streaming speech recognition for live transcription | Richard Watson Stephen Amudha | 2026-04-08 | Closed | 2026-04-08 | d89aeda, 172b94c, ddc0aa3 |
| AC-28 | Accurate final transcript with Parakeet-TDT and automatic fallback to the streaming model | Richard Watson Stephen Amudha | 2026-06-26 | Closed | 2026-06-26 | b6a70d8, 3a6b1f9 — fixes 'DoD FMR' → 'DODFMA' |
| AC-29 | Move chat generation from Ollama to TensorRT-LLM for speed | Richard Watson Stephen Amudha | 2026-07-29 | Closed | 2026-07-29 | 06e788a (03-20) integration; 80375c6 (07-29) Qwen3-30B-A3B NVFP4 on TensorRT-LLM; Ollama kept for embeddings and rollback |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 06e788a | 06_Commits/2026-03-20_06e788a_Enhance_Ollama_and_TensorRT_LLM_integration_for_offline_capa.txt | https://github.com/RW2523/echomind-enterprise/commit/06e788a |
| Commit 172b94c | 06_Commits/2026-04-08_172b94c_Enhance_ASR_model_integration_and_session_management.txt | https://github.com/RW2523/echomind-enterprise/commit/172b94c |
| Commit 3a6b1f9 | 06_Commits/2026-06-26_3a6b1f9_build_voice_bake_Parakeet_into_image_run_it_on_CPU_avoids_tr.txt | https://github.com/RW2523/echomind-enterprise/commit/3a6b1f9 |
| Commit 80375c6 | 06_Commits/2026-07-29_80375c6_feat_llm_port_chat_to_Qwen3_30B_A3B_NVFP4_on_TensorRT_LLM_dr.txt | https://github.com/RW2523/echomind-enterprise/commit/80375c6 |
| Commit b6a70d8 | 06_Commits/2026-06-26_b6a70d8_feat_voice_accurate_final_STT_via_NeMo_Parakeet_TDT_fixes_do.txt | https://github.com/RW2523/echomind-enterprise/commit/b6a70d8 |
| Commit d89aeda | 06_Commits/2026-04-08_d89aeda_Refactor_ASR_model_integration_and_update_session_handling.txt | https://github.com/RW2523/echomind-enterprise/commit/d89aeda |
| Commit ddc0aa3 | 06_Commits/2026-04-08_ddc0aa3_Add_Nemotron_ASR_adapter_warmup_build_voice_STT_bridge_and_D.txt | https://github.com/RW2523/echomind-enterprise/commit/ddc0aa3 |

# 6. Follow-up

3 of 3 actions closed with evidence. No action remains open.