AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-05 — Field deployment of the unit

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-05 |
| Review date | 2026-04 |
| Version reviewed | v1.1.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-04; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-04 |
| Two-month period | P-2026-2 |
| Version reviewed | v1.1.0 |
| Deliverable | Field deployment of the unit |
| Review type | Design review |
| Source of the review | Internal |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |

# 2. Feedback and findings

No way to reach a deployed unit on a site without a network

# 3. Decision / outcome

Build the boot-time hotspot

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-25 | Hotspot: unit raises a Wi-Fi hotspot at every boot and serves a landing page that opens the applications | Alexander Peter | 2026-04 | Closed | 2026-04 | Built on the deployment unit; offline preparation 0818cdc (2026-04-10) |
| AC-26 | Bring the hotspot configuration under version control and add it to the deployment guide | Alexander Peter | 2026-10-31 | Open |  | — |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 0818cdc | 06_Commits/2026-04-10_0818cdc_Enhance_Docker_configurations_for_offline_model_preparation.txt | https://github.com/RW2523/echomind-enterprise/commit/0818cdc |

# 6. Follow-up

1 of 2 actions closed with evidence. Open: AC-26 (Alexander Peter, due 2026-10-31).