AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-04 — Conversation assistance v2 (NVIDIA PersonaPlex)

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-04 |
| Review date | 2026-03 |
| Version reviewed | v1.1.0 in development (conversation v2) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-03; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-03 |
| Two-month period | P-2026-2 |
| Version reviewed | v1.1.0 |
| Deliverable | Conversation assistance v2 (NVIDIA PersonaPlex) |
| Review type | Client demonstration review |
| Source of the review | Client |
| Reviewed by | Clients A and B |

# 2. Feedback and findings

Fast, but cannot use the customer's large knowledge base in spoken conversation

# 3. Decision / outcome

Build our own dual-loop architecture

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-24 | Build our own dual-loop conversation architecture grounded in the customer's knowledge base | Richard Watson Stephen Amudha | 2026-04 | Closed | 2026-04 | ddc0aa3, d89aeda (04-08); fbbadd0 (05-28); 5ce8bbe, cbc57d1 (08-07) — 636 ms median first audio vs 866 ms single loop |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 5ce8bbe | 06_Commits/2026-08-07_5ce8bbe_feat_voice_loop_provenance_tags_and_ablation_switch_for_pape.txt | https://github.com/RW2523/echomind-enterprise/commit/5ce8bbe |
| Commit cbc57d1 | 06_Commits/2026-08-07_cbc57d1_eval_QASC_2026_paper_experiment_harness_and_frozen_results.txt | https://github.com/RW2523/echomind-enterprise/commit/cbc57d1 |
| Commit d89aeda | 06_Commits/2026-04-08_d89aeda_Refactor_ASR_model_integration_and_update_session_handling.txt | https://github.com/RW2523/echomind-enterprise/commit/d89aeda |
| Commit ddc0aa3 | 06_Commits/2026-04-08_ddc0aa3_Add_Nemotron_ASR_adapter_warmup_build_voice_STT_bridge_and_D.txt | https://github.com/RW2523/echomind-enterprise/commit/ddc0aa3 |
| Commit fbbadd0 | 06_Commits/2026-05-28_fbbadd0_Implement_backchannel_and_partial_transcript_features_for_en.txt | https://github.com/RW2523/echomind-enterprise/commit/fbbadd0 |

# 6. Follow-up

1 of 1 action closed with evidence. No action remains open.