AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record CR-2026-09 — Document creation

# Document control

| Field | Value |
| --- | --- |
| Record ID | CR-2026-09 |
| Review date | 2026-06 |
| Version reviewed | v1.2.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’ |

This record was compiled on 2026-10-12 from the EchoMind team's account of the client and design reviews (given by the Lead Engineer on 2026-10-10), dated by the commit record. No minutes or client correspondence are filed for this review — see the index sheet ‘Not held’. It summarises a review held on 2026-06; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-06 |
| Two-month period | P-2026-3 |
| Version reviewed | v1.2.0 |
| Deliverable | Document creation |
| Review type | Client requirement review |
| Source of the review | Client |
| Reviewed by | Client D (Gulf region) |

# 2. Feedback and findings

PPT and PDF made locally, with and without a template, with images

# 3. Decision / outcome

Build Document Studio

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-34 | Evaluate image-generation and document models; build Document Studio with PDF and PPTX export, on-device images, with and without a template | Richard Watson Stephen Amudha | 2026-06-27 | Closed | 2026-06-27 | 2d23f40 (06-20), 66356f9 (06-27); SDXL-Turbo on device (REG-02) |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Commit 2d23f40 | 06_Commits/2026-06-20_2d23f40_Add_Document_Studio_AI_document_generation_with_on_device_im.txt | https://github.com/RW2523/echomind-enterprise/commit/2d23f40 |
| Commit 66356f9 | 06_Commits/2026-06-27_66356f9_feat_docgen_per_vertical_Document_Studio_templates.txt | https://github.com/RW2523/echomind-enterprise/commit/66356f9 |

# 6. Follow-up

1 of 1 action closed with evidence. No action remains open.