AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record DR-2025-06 — QA sprint planning

# Document control

| Field | Value |
| --- | --- |
| Record ID | DR-2025-06 |
| Review date | 2025-07-12 |
| Version reviewed | 2025 appliance (prototype) |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the contemporaneous 2025 record MM-ECHO-2025-07 (MM-ECHO-2025-07) |

This record was compiled on 2026-10-12 from the contemporaneous 2025 record MM-ECHO-2025-07 (MM-ECHO-2025-07). It summarises a review held on 2025-07-12; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2025-07-12 |
| Two-month period | P-2025-2 |
| Version reviewed | 2025 appliance |
| Deliverable | QA sprint planning |
| Review type | Test planning review (meeting) |
| Source of the review | Internal |
| Reviewed by | Alexander Peter (chair); QA Manager, Project Manager, Dev Lead |

# 2. Feedback and findings

QA backlog prioritised; transcription tests scheduled; defect triage twice a week

# 3. Decision / outcome

QA sprint plan approved; defect triage from 2025-07-15

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DA-2025-03 | Finalise QA sprint board | QA Manager | 2025-07-14 | Closed | 2025-07-14 | Recorded closed in MM-ECHO-2025-07 |
| DA-2025-04 | Confirm test environment set-up | Dev Lead | 2025-07-16 | Not evidenced |  | Recorded open in MM-ECHO-2025-07; regression run on 2025-09-05 used the test environment |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| Contemporaneous record (MM-ECHO-2025-07) | Held in the controlled copy (names the 2025 customer) | 2025 evidence pack |

# 6. Follow-up

1 of 2 actions closed with evidence. Open: DA-2025-04 (Dev Lead, due 2025-07-16).