AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record RV-2026-02 — Research paper experiment campaign (E1–E10)

# Document control

| Field | Value |
| --- | --- |
| Record ID | RV-2026-02 |
| Review date | 2026-08-07 |
| Version reviewed | v1.3.0 in development |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the review register REG-10 / EM26-18 and the records listed in §5 |

This record was compiled on 2026-10-12 from the review register REG-10 / EM26-18 and the records listed in §5. It summarises a review held on 2026-08-07; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-08-07 |
| Two-month period | P-2026-4 |
| Version reviewed | v1.3.0 |
| Deliverable | Research paper experiment campaign (E1–E10) |
| Review type | Measurements checked against the paper's own claims |
| Source of the review | Internal |
| Reviewed by | Richard Watson Stephen Amudha |

# 2. Feedback and findings

4 substantive (2 contradict published claims)

# 3. Decision / outcome

Record contradicting results verbatim; correct claims

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-03 | Record contradicting findings verbatim; correct the claims in the next paper version | Richard Watson Stephen Amudha | Next version | Open (recording done) |  | SUMMARY.json |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| QASC 2026 paper | 07_Tests_and_Evaluation/paper_harness_E1-E10/EchoMind_QASC2026_CameraReady_v4.pdf | GitHub / QMS |
| REG-10 | 03_QMS_Documents/REG-10_Review_Feedback_Action_Log.md | GitHub / QMS |
| eval/paper/results/SUMMARY.json | 07_Tests_and_Evaluation/paper_harness_E1-E10/SUMMARY.json | GitHub / QMS |

# 6. Follow-up

0 of 1 action closed with evidence. Open: AC-03 (Richard Watson Stephen Amudha, due Next version).