AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Review Record RV-2026-04 — Golden evaluation re-run for audit evidence

# Document control

| Field | Value |
| --- | --- |
| Record ID | RV-2026-04 |
| Review date | 2026-09-22 |
| Version reviewed | v1.4.0 |
| Compiled by | Richard Watson Stephen Amudha (Lead Engineer) |
| Compiled on | 2026-10-12 |
| Compiled from | the review register REG-10 / EM26-18 and the records listed in §5 |

This record was compiled on 2026-10-12 from the review register REG-10 / EM26-18 and the records listed in §5. It summarises a review held on 2026-09-22; it is not the minutes of that meeting.

# 1. Review

| Field | Entry |
| --- | --- |
| Date | 2026-09-22 |
| Two-month period | P-2026-5 |
| Version reviewed | v1.4.0 |
| Deliverable | Golden evaluation re-run for audit evidence |
| Review type | Measurement review |
| Source of the review | Internal |
| Reviewed by | Richard Watson Stephen Amudha |

# 2. Feedback and findings

Corpus absent (9/52)

# 3. Decision / outcome

Pre-flight check; restore the corpus

# 4. Actions

| Action | Action taken | Owner | Due | Status | Closed on | Closure evidence |
| --- | --- | --- | --- | --- | --- | --- |
| AC-05 | Make the evaluation abort when its corpus is missing | Richard Watson Stephen Amudha | 2026-10-07 | Closed | 2026-10-07 | f3aca50 — aborts listing 15 documents |
| AC-06 | Restore the evaluation corpus and re-measure | Richard Watson Stephen Amudha | 2026-10-13 | Open |  | — |

# 5. Evidence

| Evidence | In this folder | Original location |
| --- | --- | --- |
| REG-04 | 03_QMS_Documents/REG-04_Nonconformity_and_CAPA_Log.md | GitHub / QMS |
| eval/reports/eval_20260922-135322.json | 07_Tests_and_Evaluation/golden_suite_runs/eval_20260922-135322.json | GitHub / QMS |
| Commit f3aca50 | 06_Commits/2026-10-06_f3aca50_qms_corrective_actions_for_NC_2026_008_009_010_016_CI_extern.txt | https://github.com/RW2523/echomind-enterprise/commit/f3aca50 |

# 6. Follow-up

1 of 2 actions closed with evidence. Open: AC-06 (Richard Watson Stephen Amudha, due 2026-10-13).