AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Regression Testing on Defects – REG-2026-01

# Document control

| Field | Value |
| --- | --- |
| Document ID | REG-2026-01 |
| Title | Regression Testing on Defects – REG-2026-01 |
| Version | 1.0 |
| Date | 2026-10-06 |
| Status | EXECUTED — record |
| Product / area | EchoMind Enterprise (repository RW2523/echomind-enterprise) |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) |
| Reviewed by | Alexander Peter (EchoMind Project Lead) |
| Quality assurance | Sheryl Nazareth (QA / MR) |
| Approved by | Anita Johan (Managing Director) — 2026-10-07 |

# Objective

Verify that the corrected defect (NC-2026-010) stays fixed and that no new failures appear.

# Execution

| Suite | Result (2026-10-06) | Evidence |
| --- | --- | --- |
| Backend unit suite (repo HEAD, in the backend container) | 50 passed in 0.81s | SCR-17; Execution_Records/*_pytest.txt |
| Voice unit suite | 131 passed in 0.13s | SCR-17; Execution_Records/*_pytest.txt |
| Frontend type-check (tsc --noEmit) | 0 errors; exit=0 | SCR-17; Execution_Records/*_pytest.txt |

# Acceptance re-test (run 4, v1.4.1)

| Test case | Initial (run 1) | Final (run 4) |
| --- | --- | --- |
| TC-EM-AUTH-101 | Fail | Pass |
| TC-EM-DOC-102 | Fail | Pass |
| TC-EM-RAG-103 | Fail | Pass |
| TC-EM-ISO-104 | Pass | Pass |
| TC-EM-OPS-105 | Pass | Pass |
| TC-EM-REL-106 | Pass | Pass |
| TC-EM-EXP-108 | Fail | Pass |
| TC-EM-UNIT-109 | Pass | Pass |
| TC-EM-DGEN-110 | Pass | Pass |
| TC-EM-BRD-111 | Pass | Pass |
| TC-EM-TRN-112 | Not executed | Not executed |
| TC-EM-BKP-113 | Pass | Pass |
| TC-EM-EVAL-114 | Blocked | Blocked |

# Result

Passed. The suites now include 14 regression tests for NC-2026-012…015 (backend 50, voice 131). All executable acceptance cases pass on v1.4.1. Re-testing between runs caught two further problems (QA-FAIL-2026-06, -07), both corrected before run 4 — see EM26-15.

SCR-17 — regression suite output