AJACE INC.  ·  ECHOMIND ENTERPRISE  ·  ISO 9001:2015 EVIDENCE

# Contract Review Record — EchoMind (Project 2)

# Document control

| Field | Value |
| --- | --- |
| Document ID | EM26-28 |
| Title | Contract Review Record — EchoMind (Project 2) |
| Version | 1.0 |
| Issue date | 2026-10-14 |
| Status | Issued for approval |
| Organisation | AJACE Inc. — 14159 Robert Paris Ct., Suite A, Chantilly, VA 20151, USA |
| Project | EchoMind Product (Project 2) |
| Procedure | SOP-04 §5; form FRM-11 |
| Prepared by | Richard Watson Stephen Amudha (Lead Engineer) — 2026-10-14 |
| Reviewed by | Alexander Peter (EchoMind Project Lead) — to confirm |
| Quality assurance | Sheryl Nazareth (QA / MR) — to confirm |
| Approved by | Anita Johan (Managing Director) — to confirm |

# 1. Purpose

Records the review of each customer commitment before it was accepted: what was asked for, whether AJACE could deliver it, what was changed before signature, and the decision.

# 2. 2025 university pilot — EchoMind LLM appliance

| Item | Entry |
| --- | --- |
| Customer | 2025 university pilot customer |
| Offer | Pilot Program — BYOA (bring your own appliance): application and consulting, onsite set-up |
| Scope | Assembled offline AI appliance (RTX 4090), EchoMind software suite (api, ui, vectordb, transcribe, ollama), technical documentation |
| Price and terms | USD 7,000; invoice AJACE-LLM-BYOA-2025, net 30 |
| Warranty and support | 1-year warranty; 20 hours of consulting and support |
| Acceptance | End-to-end test: transcription and contextual question answering on the delivered unit |
| Key requirement | Fully offline, on-premises AI system |

## Review steps

| Date | Step | Outcome | Record |
| --- | --- | --- | --- |
| 2025-05-29 | Product specification, sizing and capacity provided to the customer | Done | SDLC plan P1–P3 |
| 2025-06-03 | Contract reviewed: upfront-payment clause removed; clause reviewed with Antony Johan; revised contract sent | Revised contract issued | SDLC plan C1–C3 |
| 2025-07 | Customer purchase order delayed by the customer's financial audit; start confirmed for August | Start re-planned | Jira EMD-02 |
| 2025-08-05 | Statement of work signed by both parties | Accepted | Project documentation (ECH-QMS-010); DocuSign |
| 2025-09-05 | Design checked against the SOW before delivery | Closed | ACC-1.0 (MM-2025-09-02) |

## Review questions (FRM-11)

| Question | Answer |
| --- | --- |
| Are the requirements defined and documented? | Yes — SOW and ECH-QMS-010 |
| Can AJACE meet them? | Yes — hardware bill of materials and the software suite were proven on the prototype (DR-2025-05, 2025-07-10) |
| Were differences with the customer resolved? | Yes — payment terms changed before signature (2025-06-03) |
| Statutory or data-protection requirements? | Data stays on the customer's premises; no cloud processing |
| Decision | Accepted; SOW signed 2025-08-05 |

# 3. 2026 EchoMind Enterprise engagements

| Client | Requirement | Reviewed | Commitment | Review record |
| --- | --- | --- | --- | --- |
| Client A; Client B (Bahrain) | Personal AI assistant; conversation assistance; financial knowledge base (DoD FMR) | 2026-03 | Pilot — demonstrations at each version | CR-2026-02 |
| Client C (law firm) | Listen-only assistant that puts supporting data on screen | 2026-05 | Pilot — demonstration | CR-2026-07 |
| Client D (Gulf region) | Document studio: PPT and PDF made locally, with and without a template | 2026-06 | Pilot — demonstration | CR-2026-09 |

The 2026 engagements are pilots: each requirement was reviewed with the client and delivered in the next version. A signed contract or purchase order for any of them is reviewed on FRM-11 before acceptance (SOP-04 §5).