# REG-08 — Release and Deployment Register

| Field | Value |
| --- | --- |
| Document ID | REG-08 |
| Revision | 1.0 |
| Status | LIVE REGISTER |
| Owner | Lead Engineer (Richard Watson Stephen Amudha) |
| ISO 9001:2015 clauses | 8.5.1, 8.5.2, 8.6 |
| Governing procedures | SOP-07, SOP-08 |
| Reviewed | 2026-10-07 — Alexander Peter (EchoMind Project Lead); QA Sheryl Nazareth |

## 1. Purpose

Two things ISO 9001:2015 requires and this project currently cannot do: evidence that a release was verified and authorised before it was delivered (8.6), and the ability to say which release a given customer instance is running (8.5.2).

## 2. Releases

| Release ID | Date | Source revision (sha) | Git tag | Image tags / digests | Model versions | Verification (unit / golden eval / manual) | Known issues accepted | Authorised by | Record |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| v1.4.0 | 2026-09-22 | eaa7b1a | v1.4.0 (annotated) | Not recorded — no images were built for this release | Chat nvidia/Qwen3-30B-A3B-FP4; others per REG-02 | Unit: fail — 4/40 backend, 1/127 voice (run 2026-09-28 on code-identical b3f3a35; NC-2026-010) · Golden: 9/52, corpus absent (NC-2026-008) · Manual: not recorded | NC-2026-008, NC-2026-010 — concessions accepted by Anita Johan | Anita Johan (Managing Director), 2026-10-07 | records/releases/2026-10-06_v1.4.0.md (retrospective, prepared 2026-10-06) |
| v1.4.1 | 2026-10-06 | f1b8445 | v1.4.1 (annotated) | backend 1.4.1 (b76f52f25790), voice 1.4.1 (7f36df3acbfb) — release source layered on the 2026-10-06 images; frontend 1.4.1 (fac7039d292a) built from source | Unchanged (REG-02) | Unit: pass — backend 50/50, voice 131/131, tsc 0 (before deployment) · Acceptance: run 4 11/11 executable pass (after deployment; no separate test environment) · Golden: blocked (NC-2026-008) | NC-2026-008, NC-2026-016 — concessions accepted by Anita Johan | Anita Johan (Managing Director), 2026-10-07 | records/releases/2026-10-06_v1.4.1.md |

## 2a. Version baselines before v1.4.0 (retrospective)

The 2026 work was delivered in two-month increments before release identification was adopted at v1.4.0. On 2026-10-12 each increment was identified as a version and tagged on the last commit of the increment on main (annotated tags, tagger date 2026-10-12; the tag message says so). They were not released as numbered versions at the time and have no release record (FRM-03) — formal release records start at v1.4.0. Deployments of these baselines were untagged builds and were not recorded.

| Version | Baseline date | Source revision (sha) | Git tag | Scope (from the commits) | Version reviews (EM26-19) | Release record |
| --- | --- | --- | --- | --- | --- | --- |
| v1.0.0 | 2026-02-27 | 595b24b | v1.0.0 (retrospective) | 2025 code ported to the DGX Spark; knowledge chat; live transcription; Kyutai speech; voice with barge-in; wake word, listen-only | CR-2026-01, CR-2026-02, CR-2026-03 | None — baseline |
| v1.1.0 | 2026-04-29 | e5292f3 | v1.1.0 (retrospective) | DoD FMR knowledge base (section and TOC retrieval); financial assistant; TensorRT-LLM integrated; own dual-loop voice; Nemotron speech; personas | CR-2026-04, CR-2026-05, CR-2026-06, CR-2026-07 | None — baseline |
| v1.2.0 | 2026-06-27 | 46bd774 | v1.2.0 (retrospective) | Silent Assistant; Boardroom; code-audit fixes; Document Studio; Parakeet final STT; login, roles, tenancy, export gateway; vertical packs; public reference instance | CR-2026-08, SR-2026-01, CR-2026-09 | None — baseline |
| v1.3.0 | 2026-08-16 | bc9aa33 | v1.3.0 (retrospective) | TensorRT-LLM NVFP4 in production; golden evaluation; retrieval fixes; RAG ingestion overhaul; Silent Assistant v2; QASC 2026 results | RV-2026-01, RV-2026-02 | None — baseline |

## 3. Deployments

| Instance | Customer | Environment | Release ID deployed | Deployed on | Deployed by | Post-deployment verification | Current |
| --- | --- | --- | --- | --- | --- | --- | --- |
| echomind-ajace.com — public reference instance on the DGX Spark | None — Ajace AI demonstration | Public via Cloudflare Tunnel, application login (AUTH_ENABLED=1); voice STT and embeddings on CPU (REG-07 DC-2026-004/005) | v1.4.1 (f1b8445) — backend, voice, frontend; /api/version, voice /health and /build.json all report it | 2026-10-06 22:17–22:27 UTC | Richard Watson Stephen Amudha | Acceptance run 4, 2026-10-06 22:28 UTC — records/releases/2026-10-06_v1.4.1.md §7 | Yes |
| echomind-ajace.com (interim) | — | as above | Untagged build 1.4.0-7-ge0ed4d0 (defect fixes before the activity-log correction) | 2026-10-06 22:12 UTC | Richard Watson Stephen Amudha | Acceptance run 2 — found the activity-log regression | No — replaced 22:17 UTC |
| echomind-ajace.com (v1.4.0 code) | None — Ajace AI demonstration | Public via Cloudflare Tunnel, application login (AUTH_ENABLED=1) | v1.4.0 application code (eaa7b1a) for backend and voice, applied by docker cp + docker commit onto images first built 2026-09-04 (backend 2103b5467c9a, voice 6e044f7842d0); frontend is the previously running build re-saved as 17e8946f59fe, not rebuilt. GET /api/version → 1.4.0 / eaa7b1a | 2026-10-06 | Richard Watson Stephen Amudha | 2026-10-06 — see records/releases/2026-10-06_v1.4.0.md §7 | No — replaced 2026-10-06 22:17 UTC |
| echomind-ajace.com (previous) | — | Public via Cloudflare Tunnel, no access control (NC-2026-009) | Untagged build that predates v1.4.0 (backend started 2026-09-22T04:55Z, before the tag at 17:53Z); /api/version → 404 | Backend and voice 2026-09-22; other services 2026-09-10 | Richard Watson Stephen Amudha | Not recorded | No — replaced 2026-10-06 |

## 4. Current state

Updated 2026-10-06. The first tag exists (v1.4.0, cut with scripts/release.sh), frontend/package.json carries 1.4.0, and GET /api/version exists in the code (backend/app/main.py:226). Since 2026-10-06 the reference instance runs the v1.4.0 application code and reports it. Still missing: a from-scratch image build per release (the instance carries v1.4.0 code on older base images), and an FRM-03 completed and authorised before tagging and deploying rather than afterwards.

The original assessment, as at 2026-09-21:

- No git tags exist (git tag is empty).

- frontend/package.json is "version": "0.0.0".

- Backend, voice and frontend images are compose-default and effectively :latest.

- No endpoint reports a build identifier, so a running instance cannot be asked what it is.

The release-identification scheme in SOP-08 §7 was adopted with v1.4.0 on 2026-10-06, which closed Gap Analysis G-01 and met quality objective QO-3. Entries from v1.4.0 onward carry the release ID, git tag and image tags; earlier deployments are identified by date and commit SHA only.